To:		Bob Matthews

Jeff Raikes

Darren Remington

Cc:		Richard Bowen

Eric Candell

Nick Holt

Jan Miksovsky

John Morey

Jeanne Sheldon

Rob Shurtleff

Todd Warren

Scott Weiss

Allen Wells

Chris Zimmerman

From:		Max Benson

David Greenfield

Subject:	PC Calendar Proposal

Date:		October 5, 1990

1. Recommendation

The goal of the calendar project is to quickly provide acceptable calendaring and scheduling functionality on PC networks running Slapshot.  This will help sales of Mail as well as making money directly through calendar sales.  A second goal is to provide a base for future integration of calendar and scheduling with other Microsoft workgroup products.

To achieve these goals, we recommend developing a PC calendar program at Microsoft.  Details of this project follow.

As an alternative approach, we considered buying an existing schedule program.  Because in-house development appears acceptably fast and integration with other Microsoft workgroup applications is important, an acquired program would have to be a very close fit to the requirements to be advantageous.  No such program could be identified and so this did not seem an acceptable approach.  See appendix 1 for further discussion of buying a competitor.

2. Calendar Functionality

Calendar will provide approximately the same functionality as Strongbow provides on the Macintosh.  There will be some changes to the program to account for differences in back end support, to add opportunistic value, and to align the interface with other Microsoft Win applications.

2.1 Strongbow Functionality

This is a description of Macintosh Strongbow.  It is followed by a description of the differences between Strongbow and Calendar.

The user can schedule appointments for himself in half-hour timeslots.  Each appointment can include a line of descriptive text.  Appointments can include an alarm to notify the user before the event.

The top level window is an appointment book which allows the user to view and set appointments for a selected day.  It includes a control showing the selected month with the days that the user has appointments shown in bold.  It includes a scrolling edit field in which the user can add notes about the selected day.  There is an address list in which the user can select users from the mail system to view their schedules.  The user can also bring up a modified MacMail addressing screen to select users.

The user can view the schedules of other users.  If the user is viewing exactly one other user and that user is on the same mail server and that user has chosen to publish the text of his appointments, the full text of the schedule will appear.  Otherwise, the user will only be able to tell which slots are empty and which are not.  The user can view the schedules of several users superimposed, so that only timeslots in which  all users are free will appear empty.

From within Strongbow, the user can make a meeting request to other users in the mail system by sending them a MacMail message.  When a meeting request is received through MacMail, the user can book the meeting or view his schedule for the suggested time.

2.2 Changes From Strongbow Functionality

Calendar will provide the same functionality as Strongbow, except as noted here.

When viewing meeting request messages within Mail, the user will not be able to book the meeting or view his schedule.  To approximate this functionality, Calendar will provide the ability to read and respond to scheduling-related mail messages from within the Calendar program.

Calendar will not allow the user to bring up a Mail addressing screen, but will provide the necessary addressing functionality.

Calendar will include a month view.  This will be show a calendar for the selected month with the daily note and the number of meetings scheduled displayed for each day.  The user can edit the daily notes from the month view.  By double clicking on a day, the user can bring up the appointment book for that day.

Calendar’s windows will be resizeable.

Calendar will provide a start of day alarm to display the notes for the day.

Calendar can be run without the user being connected to his mail server.  The user will not be able to use the scheduling features and changes to his calendar will not be published until he is reconnected to the mail server.  Whether or not the user’s mail client is running has no effect on Calendar.

Calendar will support a DDE interface that will allow other programs to execute Calendar, set  appointments and query time slots.

2.3 Components

Calendar will include four executables:

1.	Calendar program.

2.	Alarm program.

3.	User installation utility.

4.	Post office installation and cleanup utility.

2.4 Calendar Limitations

There are a number of features that will be consciously left out of Calendar although they are recognized as valuable.

1.	Calendar will only run on networks with Slapshot installed.

2.	Calendar will only run under Windows.

3.	Calendar will not alert other users if the user reschedules or cancels an event.

4.	Calendar will not keep track of other users’ responses to meeting requests.

5.	Calendar will not provide schedule access privileges by user or event.

6.	Calendar will not provide an automatic way to enter recurring events.

7.	Calendar will not provide an task list functionality.

8.	Calendar will not include a week-at-a-glance view.

9.	Calendar will not allow multiple appointments per time slot.

10.	Calendar will not allow multiple alarms per time slot.

11.	Calendar will not allow scheduling for users or equipment without a Mail account.

# 3. Development Summary

A detailed schedule is in appendix 2.  A technical overview is in appendix 3.

### 3.1 Staffing Overview

We would spend 9.5 months (+/- 1.5 months + extra uncertainty on Win-H support) developing a full function PC Strongbow version that supports group schedule with users on other post offices and has support for Win-H.

Staffing required for the development will be:

1 Program Manager

1 Technical Lead

2 SDE's for core development

1 SDE during milestone 3 for adding Win-H support

part time DSE support

If Win-H ship dates move out, we could ready a release that includes everything except Win-H support in the same amount of time without adding the extra SDE during milestone 3.

### 3.2 Schedule Overview

Development of PC Strongbow will be done following the zero defect methodology.  Each milestone will be marked by a release to testing, followed by a test/bug fix cycle.

Here is a proposed development/testing schedule:

Milestone 1 development:	6 weeks (+/- 1 week)

Milestone 1 test cycle:		3 weeks (+/- .5 week)

Milestone 2 development:	8 weeks (+/- 2 weeks)

Milestone 2 test cycle:		6 weeks (+/- 1 week)

Milestone 3 development:	7 weeks (+/- 1 week)

Milestone 3 test cycle:		8 weeks (+/- 1 week)

Total development time:	9.5 months (+/- 1.5 months)

The first milestone release will include (1) a skeleton version of PC Strongbow which has nearly complete support for user list browsing of users within the local post office and send/view meeting requests, and preliminary support for sign on/off and set/edit alarms and (2) a fully complete alarm program.

The second milestone release will be version of PC Strongbow that is almost complete, except for a polished sign on/preferences interface, Win-H support, access to schedules of users from other post offices, distribution of schedules to other post offices, and post office administration.

The third milestone release will add the remaining unimplemented features to PC Strongbow.

4. Other Project Issues

4.1 Relationship to Slapshot

Calendar will ship 6 - 9 months after the scheduled shipping of Mail.

Calendar will not require any changes to the Mail client or the Mail server.

Calendar will read Mail server files directly, including message files, directory list files, and password files.  Changes to these file formats in the future could cause problems for Calendar.  If a mail DLL with adequate functionality is written sometime Calendar is completed, Calendar will use it to read and send messages.

4.2 Interoperation with MacMail Calendaring

Calendar will be able to exchange scheduling information with Strongbow and send meeting requests across the Slapshot - MacMail gateway.  To support this, Calendar will be able to send calendar update messages through the gateway to a MacMail pseudo-user and will support browsing users from the MacMail network in the user list.  The work to design and implement the necessary gateway forms translation and a schedule information publishing agent in the MacMail network has not been included in the Calendar schedule.

4.3 Calendar as an All-In-One Front End

We are investigating the possibility of using Calendar as a Windows front end to DEC All-In-one.  This project will be considered if it can be done without affecting the ship date for the first release of Calendar.

4.4 Testing

Calendar will require one tester beginning 3 - 4 weeks into the project and a second tester joining before the end of the development cycle for Milestone 2.

If Strongbow ships as scheduled, the tester from that project will move to Calendar as the second tester.

4.5 Internationalization

The first release of Calendar will be fully localizeable.  It will make use of the demilayer support for international date and time formats and string isolation.

5. Future Development

If Microsoft decides to write a second version of Calendar after shipping, the first version will provide an effective base upon which to add a collection of the features that are being left out of this release.

When Microsoft ships a client with forms capability, it will be able to integrate with Calendar through the DDE interface.

### It will probably be valuable to have other applications integrate with Calendar through the DDE interface.  Likely synergy will be with Windows Project and a Microsoft workflow product.

Appendix 1 - Buying a Competitor

Advantages

The potential advantages of buying a competitor instead of writing the program within Microsoft are primarily time, cost, and features.

If an appropriate product could be found, it could potentially be shipped with minimal negotiation, development, and testing time and thereby beat an in-house product to market by around 9 months.  However, previous deals of this sort have typically taken considerable time.

In-house development will cost on the order of $500,000.  Buying a competitor would cost roughly $100,000 plus the cost of the purchase.

Most of the scheduling packages available have some features that the first version of Calendar will not have.

Disadvantages

Available packages

A basic obstacle to buying a competitor is that an appropriate calendaring program does not exist at present.  There are a number of packages that offer the right calendar and scheduling capabilities but they have critical drawbacks.

Only one scheduling package could be found that runs with Network Courier, the Network Scheduler.  This is a full-featured product, but is DOS only (Windows version is supposed to ship Q1 '91,) and has a poor interface.  In addition, John Morey has worked with them and was not impressed with their abilities.  They are not interested in selling their code, only in a licensing/royalties agreement which would not leave us in a strong position for future development.

Two of the scheduling packages available, Futuresoft's Right Hand Man and Conetic Systems' Higgins are part of integrated workgroup suites that also incorporate an email system and so could not be sold with Microsoft Mail.

The other packages identified are full featured PIMs or project management programs that include schedule sharing Information Research's Syzygy and Packrat 3.0.  The extra functionality does not fit in well with our marketing strategy and would likely raise the cost of acquiring the product.

Difficulty of Integration with Microsoft Apps

A purchased program would require extensive extra development to support integration with Microsoft Apps, such as MacMail calendaring, workflow automation, or a future Microsoft mail client.

Possible Leveraging of Calendar

There are opportunities to make use of a Microsoft calendar program as a Windows-H product and as a front end for All-In-One that would not be practical with outside code.

Marketing and Administration Bandwidth

Negotiations with a competitor would require considerable participation from marketing and administration.

### Appendix 2 - Detailed Schedule

In this section we are going to give more detailed estimates of the development time for PC Strongbow.  We have started by breaking down the tasks, assigning them to developers, and estimating the time for the tasks in "perfect days."  Next we weight the total development times for each developer by a productivity factor (.66 for a lead, .75 for other SDE's) to get a low estimate on the development time for that task set.  "Middle of the road" and "pessimistic" estimates are obtained by adding 30% and 50% buffers, respectively.

### 1.1  Milestone 1 Development

### 1.1.1  Dependencies

Program Management:

Open issues relating to the following portions of PC Strongbow must be settled:

1.  Location and content of preference/configuration information

2.  Browsing of local users in listbox

3.  Menu items, keyboard shortcuts in PC Strongbow

4.  Decision on level of help/prompting support required

5.  Alarm dialog

6.  Set/Edit Alarm dialogs in PC Strongbow

7.  UI for sending and view meeting requests in PC Strongbow

8.  Format for meeting requests, compatibility with gateway textization of Mac Strongbow request.

Technical:

The following development tasks should be completed by the lead in advance of deployment of additional developers.

(2 days)	1.  SLM project set up

(1 day)		2.  CSI user validation

(1 day)		3.  CSI local user list access

(2 days)	4.  CSI mailbag access

(1 day)		5.  Calendar computation

7 perfect days = 10 days weighted @ .66 time

We believe that all of this preparatory work can be completed in about two weeks.  Workgroup Apps will probably need this amount of time to determine its future direction.

### 1.1.2  Development Tasks

Here is a list of first milestone development tasks matched to the staffing we have available.

Tech Lead (Core API's)

The lead will start on the critical path, supplying alarm storage code needed by SDE #1.  Afterwards he will design and implement the "display manager."  This work will contribute to the second milestone by clearly delimiting the work each of the SDE's needs to do in the next phase.

(4 days)	1.  File storage of sparse data

(6 days)	2.  Alarm file access

Time: 10 perfect days = 15 days weighted @ .66 time.

SDE #1: (Alarms)

This developer will complete the alarms program and the DLL shared between the alarms program and PC Strongbow.  He will also add UI to PC Strongbow making it possible to test the alarms component.  In as much as is possible, this UI will be the same as the UI appearing in the final product.

(2 days)	1.  Read/write user preferences

(4 days)	2.  Skeleton Strongbow EXE

(3 days)	3.  Set alarm menu

(3 days)	4.  Alarm EXE

(2 days)	5.  Register/Deregister user

(2 days)	6.  Testing UI

16 perfect days = 22 days weighted @ .75 time

SDE #2 (Meeting Requests)

This developer will complete most of the work necessary for sending and viewing meeting requests, and confirmations to meeting requests.  Testing UI will be added for any information that can't be added because these parts are not present.

(4 days)	1.  List box browsing of user lists

(3 days)	2.  Send meeting request/confirmation with FFAPI

(3 days)	3.  UI for send meeting request

(4 days)	4.  View meeting request summaries/confirmations in list box

(3 days)	5.  UI to view/handle meeting request/confirmation

Time:  17 perfect days =  23 days weighted @ .75 time

### 1.2  Milestone 2 Development

### 1.2.1  Dependencies

Program Management:

Specification of nearly all features of PC Strongbow must be complete.

Layers:

Support for printing should be completed before start of milestone two's development.

### 1.2.2.2  Development Tasks

Here is a list of second milestone development tasks matched to the staffing we have available.

Tech Lead (Core API's):

After designing and implementing the "display manager", the lead will go on to implement routines to access to the monthly schedule files, and a simple schedule non-caching "cache" that will allow the program to be glued together.  He will then continue work on a more sophisticated cache implementation and a background cache write through task.

(10 days)	1.  Display manager design and implementation

(7 days)	2.  Schedule file access

(2 days)	3.  "No caching" cache

(7 days)	4.  Cache

(4 days)	4.  Cache update task

Time: 26 perfect days (on milestone 2) = 39 days weighted @ .66 time

SDE #1  (Schedule UI)

(2 days)	1.  Window title/schedule heading

(8 days)	2.  Appt List: Basic Display

(5 days)	3.  Appt List: Windows Msg Dispatch

(1 day)		4.  Notes

(1 day)		5.  Integrate Alarms menu item

(1 day)		6.  Integrate Send meeting request

(6 days)	7.  Edit menu support

(6 days)	8.  Find

Time: 30 perfect days = 40 days weighted @ .75 time

SDE #2  (Calendar, Monthly view, Notes, User Browsing)

(5 days)	1.  Calendar control

(10 days)	2.  Monthly view (TBD)

(7 days)	3.  Printing/Print Configuration

(4 days)	4.  Save As

(4 days)	5.  Help

Time:  30 perfect days = 40 days weighted @ .75 time

DSE

(10 days)	1.  Write installation script for Windows SETUP

Time: 10 perfect days = 14 days weighted @ .75 time

### 1.3  Milestone 3 Development

1.3.1  Dependencies:

Program Management:

All sign on/sign off/preferences issues need to be finalized.  Precise specification of what happens when you sign on and/or change preferences is required.

Win-H user interface should be finalized.  A list of changes needed for the Win-H version needs to be drafted.

Technical:

Win-H development tasks need to be scheduled.

### 1.3.2  Development Tasks

Tech Lead:

(2 days)	1.  Remote schedule index file management

(4 days)	2.  Mailbag to schedule directory shuttle task

(5 days)	3.  Mail schedule changes to remote task

(3 days)	4.  DDE interface for future mail integration

(2 days)	5.  Write through task (as necessary)

Time: 16 perfect days = 24 days weighted @ .66 time

SDE #1: (Sign On/Off, Preferences)

(7 days)	1.  Sign on

(1 day)		2.  Sign off

(6 days)	3.  Preferences

(3 days)	4.  Purge back schedules

(4 days)	5.  Add MacMail gateway mailing UI

Time: 21 perfect days = 28 days weighted @ .75 time

SDE #2: (Browse network user, Post office admin)

(6 days)	1.  Add network user browsing listbox/dialog

(4 days)	2.  Read networks, po's, and users to supply listboxes

(2 days)	3.  Read MacMail users to supply listbox

(10 days)	4.  Post office install/maintenance program

Time: 22 perfect days = 29 days weighted @ .75 time

Win-H Developer

Tasks to be determined.

### 2.  Scheduling WHAT IF?

1.  What if we added an extra SDE?

Time: 9 months (+/- 1.5 months)

Not much savings, because we won't be ready during milestone 1 to deploy extra manpower.  An extra SDE for milestone 2 would be useful, because he could do the sign on/off, preferences, and post office installation/maintenance code.  This would get it tested earlier, and the development time for milestone 3 would be reduced by a couple weeks.  Earlier testing of this code may also reduce the total time spent in the test/bug fix cycle, but we are not sure.

2.  What if we reduced the number of SDE's by one?

Time: 12.5 months (+/- 2 months)

The feature development time would have to scaled up proportionally, but the testing time would not need as much adjustment.

3.  What if we decided to put out an early first version that was limited because there was no support for Win-H, group scheduling with users outside the local post office, and sending meeting requests to users on other post offices or on MacMail.?

Time: 6.5 months (+/- 1.5 months)

This would allow us to cut down the development schedule to two milestones.  An additional SDE would be added for milestone 2 development to do sign on/off, preferences, and post office installation/maintenance code.

# 3. Win-H Support

The meaning of "providing support for Win-H" is quite an enigma.  Here are some the questions we have yet to answer:

1.  Should there be special version for Win-H or one version that works for all?

2.  Will Win-H have a "handwriting edit control"?

3.  Do we have to incorporate gestures into our UI, and if so how do we support them?

4.  When will Win-H really ship?

The reason that we don't have answers is that the handwriting group hasn't given definitive answers.  For this reason, the task of making PC Strongbow run on Win-H computers is an uncertainty.

However we need not let this uncertainty delay development of the first version of PC Strongbow.  Here is a time line showing our involvement in defining the Win-H support.

Milestone 1	Keep abreast of Win-H discussions

Milestone 2	Win-H spec developed by program management

Milestone 3	Win-H support implemented

While it would be optimal to know up front all the design hooks we need for Win-H, it is currently impossible.  For all we know it may turn out to be trivial to support Win-H.

Barring unseen difficulties in supplying Win-H support, we should be able to produce a Win-H version after 9.5 months of development.  This would be right on target with the handwriting group's claim that they will be having a product within 9 months from now.

# Appendix 3 - Technical Overview

### 1.  System components

As mentioned earlier, Strongbow will consist of the following software components

Strongbow EXE

This is a Windows App started by the user whenever he wants to use the calendaring software.

Alarm EXE

This is a Windows App that will start up automatically whenever Windows does.  The user will not be aware of the alarm EXE because it will not display any visible window or icon.  It will however bring up a pop up whenever an alarm goes off for a user.

App Installation

Set up script written for the Windows SETUP program that will install the Strongbow and Alarm EXE's onto the user's PC.

Post Office Installation and Maintenance

TBD, this is probably a small shell script or EXE that will set up a post office for Strongbow use, and which can clean up outdated scheduling files to save storage.

### 1.1  Strongbow EXE

The Strongbow EXE can be broken into the following components:

Display Manager

The display manager keeps track of the schedule display and how to rebuild it as new information comes in.  Its main subcomponents are the calendar control to select the day and the daily and monthly schedule displays.  Information that would affect the display is channelled to the display manager, recorded, and dispatched to its subcomponents and to other components as is necessary.

The display manager will present a well defined programmatic interface to the other components.  They need to both query the display manager for information, and to present it with information.  In some cases they need to be called back with updated information.

All the external interface to the display manager will be C routines, much of the internal display manager interface will be written in C++, since it interfaces with subcomponents that are part of the forms engine or framework that are already written in C++.

Cache

The cache is responsible for providing the display manager with efficient access to the following information: a user's busy times during a certain month, the contents of a user's daily text and notes slots, the days of the month for which schedule information is stored for a certain user, and the slots during the day which have alarms information set for them.

The cache will offer a well defined programmatic interface so the display manager can fetch and update information in the cache, so the display manager can notified when the cache changes, and so the cache can be notified when the alarms information changes.

The programmatic interface will make no assumptions on cache implementation.  The first implementation will be a "non-caching cache", i.e. straight call throughs.  Later this will be replaced by real cache code.

If we find it necessary, a background write through task will be written.  It should be noted, though, that Mac Strongbow has good performance without including background write through.

Like Mac Strongbow, we will add a background update task that checks if the information on disk has changes since it was put in the cache (because some other user has updated it while we were running.)  This will give us a "live" update feature that will be really slick.

Features

This component is really a collection of code to drive different PC Strongbow features.  Examples are: Find, Print, Save As, Edit, Set/Edit Alarms.  The different examples have no interaction with each other, but need hooks in the display manager.

CSI Access DLL

This component allows us to interoperate with CSI.  It will offer a well defined programmatic interface that will allow us to separate out the part of the product that is CSI dependent in as much as is practical.

Examples:  the list box control to browse local and network users, send meeting requests, handle meeting requests, access to schedule information, validation of user name password combination, and sharing schedules with other users in the local post office and other post offices.

There will be several levels of programmatic interface broken out within these subcomponents in order to build this product as a team.

Alarm EXE liaison DLL

This component contains code shared by both the Strongbow EXE and Alarm EXE, and it also allows the two EXE's to communicate between themselves.

Examples of the function that is part of this component:  shared alarm/schedule file access code, all access to alarms information, compute calendar for a certain month, and allow Strongbow EXE to tell Alarm EXE that sign on/sign off has occurred.

### 1.2  Alarm EXE

The Alarm EXE is a rather simple piece of software.  There are really only two components

Alarm program

This EXE's responsibility is to figure out the time of next notification, set a timer, and respond to a timer message when it goes off.  In addition it will have to accept at least two commands from Strongbow, (1) reconfigure yourself, because a user has just signed on or off, and (2) reconfigure yourself because the alarms data has changed.

Shared EXE liaison DLL

tThis is the DLL containing shared code that has already been described in the section on the Strongbow EXE.

### 2.  Use of Layers Technology

Both the Strongbow and Alarms EXE's will be built on top of the layers technology already developed by Workgroup Apps.  We are dependent on several of the planned extensions to these layers, including DLL'ization of the forms engine, printing support, and improvement in the demilayer's support for international dates and times.

### 3.  Installation

There are two types of installation that need to be done.  Installing a new copy of PC Strongbow on a PC and setting up a post office for use with PC Strongbow.

### 3.1  Installing PC Strongbow on a PC

The installation of a new copy of PC Strongbow will write entries in the user's WIN.INI file and set up a PC Strongbow configuration directory.

1) PC Strongbow will record the following in the user's WIN.INI file,

a default user name that is remembered from the last successful login

location of a PC Strongbow configuration directory

2) PC Strongbow would create a configuration directory which will eventually contain a file for each user profile (for more information, see section entitled "Sign On").  A user profile will contain the following information

location of his private scheduling information

location of his alarms file

preference for offline or online operation

if ONLINE,

network drive letter used for network courier post office

optionally, his scrambled, network courier password

start time for display of schedules (default 8 AM)

Thus a user profile stores the preferences for a particular user identity.  When a user logs in to a certain user identity, the appropriate user profile read.

This information will be scrambled to discourage snooping.

### 3.2  Setting up a Post Office for Use with PC Strongbow

A small program will be run to create a dummy user (call him *CALENDAR) that receives scheduling files sent between post offices.  We should be able to do this by updating network courier files in the post office.  The dummy user would be omitted from the .NME files that are used for browsing user lists so "he" appears invisible.

An alternate approach would be to have the administrator create the dummy user with his net courier administration program.  While reducing the software, this has the disadvantage that (1) it is less automatic for the administrator, (2) the dummy user name WILL appear in the browsing list of users.  Our program can be really simple -- i.e. no user interface -- with its only job being to create the dummy user if it is not already there.

### 4.  Start Up

The following algorithm indicates how PC Strongbow might start its operation:

1)  PC Strongbow first checks the WIN.INI file for a stored user name.  If there is a stored user name, let UN be that user name.  If there is no user name, PC Strongbow will prompt for a user name, let UN be name the user types in.

2)  PC Strongbow looks for the user's local configuration file.  If one is available and it indicates whether the user prefers offline or online operation, it will go to either step 3) (online) or 6) (offline).  If it can't determine whether the user prefers offline or online operation, it will first prompt the user, and then go to that step.

3) PC Strongbow will look for a stored password in the user's configuration file.  If it finds it, let PW be the password it found.  If there is no configuration file or a password is not stored, it will prompt for a password, let PW be the password the user typed in.

4) PC Strongbow will look for the network drive of the net courier post office.  It will first look for the entry in the user's configuration file (if present).  If it can't find it, it will guess M:.  It will then check to see if that network drive is present, and appears to point to a network courier post office.  It it doesn't it will prompt the user for the network drive until it finds a valid one.  The user can cancel from this dialog and go to a signed off state.

5) PC Strongbow will validate the (UN,PW) combination using network courier's password information.  If invalid, it will prompt for a correct password.  The user can cancel from this dialog and go to a signed off state.

6)  PC Strongbow will look in the user's local configuration file for the location of the private scheduling data.  If this location is unspecified or invalid, the user will be prompted until he enters one.  The user can cancel from this dialog and go to a signed off state.

7)  PC Strongbow brings up the user's schedule for today.

8)  PC Strongbow tells the alarm EXE that a new user signed on

### 4.1  Changing Identity During Program

It will be possible to change to a different user identity by a sign on menu item.  The algorithm for start up is applicable to sign on to a new user identity as well.

### 4.2  Changing Preferences

The user can modify the following preferences for a user: location of private scheduling information, offline/online operation, and stored password, by a preference menu item.

The start time preference will be kept track of automatically.  PC Strongbow remembers the start time from the last time he views a schedule.  He can interactively move up or down on the schedule and the range of times last viewed will be saved when he looks at other schedules until he adjusts his view again.

The user can set and cancel alarms by a special interface.  Whenever there is a change in the alarm information, PC Strongbow will notify the alarm EXE that the alarms information has changed.

### 4.3  Changing passwords

We will not support change of passwords from PC Strongbow.

### 5.  Schedule Information

There are two types of scheduling data: private schedules and shared schedules.

### 5.1  Private schedules

Each user has a private schedule.  The private schedule is firstly a representation of all the scheduling information that he has saved, including times, accompanying text, and notes for the days he has entered any schedules.

In addition the private schedule will also contain additional schedule-related information

List of post offices to receive shared scheduling information (if online)

Dispatch interval for sending shared schedules to remote post offices

Time of next distribution for shared schedules (if changes have been made)

List of changed monthly schedules

Whether to send associated text with shared schedule

Number of months of back schedules to retain

The schedule will be stored in a subdirectory called SCH  Inside will be a file CFG containing the configuration information set by the user and monthly files containing scheduling information.  The file names of the month files will be formed from the date, e.g.  01-1990.

The user can choose where the private schedule subdirectory should be stored.  The storage location is recorded in the user's profile.  A user that always uses the same PC would naturally put it on a local drive.  Other user's who switch from PC to PC would want to keep it in a network location.

We will scramble the private scheduling data.  The scrambling algorithm will deter crackers and be no worse that Network Courier's scheme.

### 5.2  Shared schedules

Each online user has the option of sharing his schedule with other network courier users.  He will be able to specify a list of network courier post offices that he would like to share his scheduling information with (if any).  As mentioned above, this preference will be recorded with his private scheduling information.

The user can also specify whether he would like to distribute the accompanying text along with the schedule times.  Technically there is no problem to offer this choice on a post office by post office basis once we design for separating the text from the scheduling times.  The text of the schedule notes is never distributed.

The shared schedules for a post office are stored in a subdirectory of the post office called CAL.  Inside the CAL directory are subdirectories LOC and REM.

1.  The LOC directory has a subdirectory for each local user with shared scheduling data.  The data is stored using monthly files in the same format as the private schedule, except that text (if requested) and notes are removed.  In addition there will be a small configuration file that stores information such as the number of months of back information to retain for that user.  In keeping with the network courier style, the name of a user's subdirectory will be an 8 byte hexadecimal representation of the user's id number.

2.  The REM directory stores schedules received from other post offices and MacMail.  This directory will contain subdirectories for each network.  Inside each network subdirectory will be a subdirectory for each post office.  Inside each post office subdirectory, will be a schedule subdirectory for each of the users that have shared their schedules.  In addition there will be an cross reference file that provides a cross reference between users and schedule subdirectory names.

### 5.3  Scheduling File Format

The scheduling file will consist of three parts (1) the header, (2) days of the month with schedule information, (3) the schedule times, (4) the accompanying text and notes.

Header:

The header will the user name, month/date, and file size.  This will be used to make a quick check for fake or corrupted scheduling files.  It will be scrambled to discourage an intruder from writing fake scheduling files.

Days of the Month With Schedule Information

This section of the file is 8 bytes long.  It consists of two bit arrays.  The first bit array records a bit for each day as to whether there are any appointment slots booked in that day.  The second bit array records a bit for each day whether there are any text slots booked in that day.  This information is redundant, but the calendar control needed it precomputed for fast display.

Schedule Times

This section is 186 bytes long.  It consists of an array of 6 byte entries, one for each day of the month.  Each entry is a bit vector indicating which of the 48 half hour slots in the day are full.

As you can see, it will be possible to get the entire months schedule by reading the approximately the first 200 bytes of the scheduling file.  And, the schedule for a given day will be at a fixed offset within that 200 byte block.  This data structure will be very efficient for reading the schedule times.  It should support group scheduling as efficiently as possible (short of having a combined database).

Text and Notes

The text/notes section begins with a header consisting of

1) An array of 2 byte entries, one for each day of the month.  Each entry is a starting block number for the text/notes information stored for that day (or -1 if no textual information is stored).

2) The number of 128 byte blocks devoted to text/notes.

3) A block free list stored as a bit vector.

Following the header come the blocks.  Text and notes for a particular day are stored in a series of contiguous 128 byte blocks, which we'll refer to as a "megablock".  It is the starting offset of the megablock that is stored with the scheduling information.

The layout of the text and notes for one day are formatted as follows:

1) 1 byte giving the number of 128 byte blocks used

2) 1 byte giving the number of 1/2 hour slots with associated text

3) An array of 1/2 hour slot identifiers/text offset pairs that are assorted according to the 1/2 slot identifiers.  This identifier is in the range 0-48, where 0-47 are used to enumerate the 1/2 hour slots of the day, and 48 signifies the notes.

4) A gap of unfilled block space

5) Consecutive count byte preceded text strings compacted so they abut the end of the megablock.  Notes may exceed 256 bytes so we probably need to use the high bit of the first byte to indicate whether the count is really a two byte count.

The advantage of this design is that the text information is stored contiguously.  We can perform two reads and a seek to get both the times and text for a user.  Furthermore having the block grow from two sides makes it easy to add a new text string to the block.  If we need to grow the block, we merely need to find a longer megablock in the free list, blitt and the make simple update to the array.  Editing can be done in a similar manner.

Since designing this storage format we have compared notes with LarryW and Brian Guan (QuidNunc developer).  It turns out that they store the same type information in similar ways.  The major difference is that MacStrongbow has the MacMail server store all the monthly times in one file and has it store the text for different months in separate files.  The reason they chose this format is that when the MacMail server sends out updates to the schedules to other servers, it bunches all of the schedule bitmaps into one big schedule file for all users on that post office.  Instead of having a LOC\REM directory, they just have one big file of bit maps.  They do not allow text to be shared between servers.

Without having a server architecture to assist us, adopting the MacMail storage format would not be so useful.  We prefer our format for the following reasons:  (1) The file format is simpler, (2) We can determine immediately whether there is ANY scheduling information available for a user.  (3) It will be easy to write an administrator post office maintenance script to quickly clean up old schedule information, (4) To send out monthly changes other post offices, all we have to do is attach that monthly schedule file.

### 6.  Alarms

PC Strongbow offers the user the capability to set alarms to "ring" at various times on his calendar.

A user can set an alarm to correspond to a certain 1/2 hour slot on his calendar.  Prior to the alarm time he will be notified by a pop up box displaying a message of his choice and (perhaps) an audible alarm as well.  The user has full control over when the notification is given (from several minutes to before to several months before), what message is displayed, and what kind of alarm is sounded.

A user can also set a "start of the day alarm" that goes off the first time Strongbow is run on that day.

The user's schedule will indicate 1/2 hours slots which have alarms set for them by displaying a icon next to them.

### 6.1  Storage of alarms

The user specifies in his user profile which directory is used to store his alarm information.

In the alarm directory there will be a file for each user identity that he has logged into.  The filename will be the same as the user name.  This file will contain the following sections (1) header, (2) day search array, and (3) additional day information

Header:

Contains the user name and file size.  This will be used to make a quick check for a fake or corrupted alarm files.  This information will be scrambled.

Day Search Array

This section consists of the following information:

(1) count of days that are have alarms "referencing them."

(2) an array of day entries, one for each day that has alarms "referencing it."

This array will be sorted in date order so binary search can be used to locate the day we are interested in.

Note that each alarm the user sets provides two "references."  One reference is to the day that the notification goes off.  The other is to the day that the alarm is displayed.  While these will normally be the same day, they could be different.

A day entry contains the following information

(1) date

(2) 6 byte bit map showing which 1/2 hour slots must have alarms displayed for them.

(3) a block number where further information for that day is stored.

Additional Information

The notifications section is stored using the same space management scheme used in the text/notes section of monthly scheduling files.  This section has the following layout:

1) The number of 128 byte blocks devoted to notifications.

2) A block free list stored as a bit vector.

3) The blocks themselves.

Additional information for a single day is stored in a "megablock".  This information consists of the following:

1) count of day slots with alarms set for them

2) array of offsets within the block, one for each alarm, giving where the alarm information is stored (notification time, text, alarm sound).

3)  count of alarms that are scheduled to go off during the day

4)  array of (notification time, alarm slot) pairs specifying which alarms are scheduled to go off during the day.  the pairs are in the order that they would go off.

5)  information about the start of the day alarm, if any

### 6.  CSI Access

One of the most interesting Strongbow components is the one that allows us to interoperate with CSI.  In this section we will describe how we will solve these interoperability problems.

As mentioned above, all CSI specific code will be placed in a DLL.  This will allow us to keep our dependence on CSI cleanly isolated.  While we may not get our call outs "right" the first time (i.e. perfectly general for integration with other systems), we believe that taking this early step will keep us honest and aid us in future integration with Laser and/or All-In-1.

### 6.1  Sign On

Investigation has shown that it is easy to find the Network Courier clear text password for any user.  A file called GLB/ACCESS2.GLB has a record per user.  One field of the record is the user's password.  Each record is encrypted, but we have already discovered how to decrypt these records.  Providing a routine to check whether a user name/password combination will not present a problem.

We cannot provide the same tight integration with Net Courier that Mac Strongbow has with Mac Mail, i.e. we can't determine if Net Courier is running, and if so what user is logged into Net Courier.

### 6.2  Name service Access

We have two needs from CSI name service:

(1)	We need to be able to address local, network, and MacMail users in order to send meeting requests.

(2)	We need to be able to browse local, network, and MacMail users in listboxes in order to select users for schedule views.  We also may need to select MacMail users from a one off addressing screen.

1.  Personal user lists.

The NME directory of the post office contains one file for each user.  This file is named ########.NME, where ######## is the number corresponding to that user.  Courier uses this file to store user's personal directory for browsing.  Each .NME file is a file formatted with fixed length records, one for each user, sorted by first name.  We can read from these files to support listbox browsing.

2.  Local post office user list.

The NME directory of the post office also contains a file called ADMIN.NME.  This file is formatted the same as the personal directory file, but it stores the full post office user list for browsing.  We will use this file to support listbox browsing.

3.  Network post offices

Browsing network post offices is done by a more complicated dialog that allows you to browse first at the network level, then the post office level, and the user level.  At the time of this writing, we haven't mapped out all the files that we need to read in order to browse network post offices.  However we have full confidence that we can do this readily.

4.  MacMail users

MacMail users will be browsed as a flat list in a list box.  We will yet to determine what post office file is used to store the MacMail user names for browsing, but we do not believe that it will be a problem.

MacMail users can also be specified by a one-off addressing box.  The work here is mainly writing a dialog that is similar to the one used by Network Courier.

### 6.3  Sending Meeting Requests and Confirmations

We will use the FFAPI program COURPUT to sending meeting requests and confirmations to meetings.  It's not pretty, but it seems to be the most expedient way to implement this feature.  DanaB has already written code to exec COURPUT "in a nice way" so that it doesn't bring DOS boxes over your application, and so you can get back its completion status.

### 6.4  Handling Meeting Requests and Confirmations

PC Strongbow will allow the user to view (and act on) meeting requests and confirmations that other users have sent to him.  We are going to access Net Courier's post office files directly when we need to browse these messages in a list box, and when we need to display the mail that was received.

We have already done the necessary technical investigation for this direct access.  Without belaboring the details here, we know everything that is necessary to quickly bring up a summary listing of all meeting requests and confirmations, to see individual meeting requests or confirmations, and to mark such mail as either read or deleted.

Using FFAPI is not really an option for us, because we need to pick out specific mail items, and handle them without necessarily deleting them from the mailbag.

### 6.5  Exchanging meeting request/confirmations across the gateway

We also plan for PC Strongbow and Mac Strongbow to exchange meeting requests and confirmations across the gateway.  We will work with the gateway writers to design formats for PC Strongbow meeting requests and meeting confirmations so the gateway can convert between this format and the corresponding MacMail form.  Initial explorations with DanaB have led us to believe that the amount of work to put in a special gateway conversion hook will be very small: no extra work for us and maximum of 2-3 extra days of development time on the part of the gateway writer.

### 6.6  Shared Schedule Information

We will store shared schedules in a special post office subdirectory (call it CAL) that we will create.  There are really three cases that we have to discuss: (1) sharing schedules within the local post office, (2) sharing schedules with other post offices, and (3) sharing schedules over a MacMail gateway.

### 6.6.1  Sharing Within Local Post Office

The CAL subdirectory contains a subdirectory called LOC used for storing shared scheduling information from users within the local post office.

The CAL\LOC subdirectory contains a schedule subdirectory for each user within the local post office that has shared schedules with the rest of the users in the post office.  Following the scheme that Network Courier uses repeatedly through its post office configuration, we will name the user's schedule subdirectory by the user's 8 digit hex number.

Except for borrowing the numbering scheme from Network Courier, there are really no other CSI related issues.  Users write scheduling data into their CAL\LOC\######## subdirectory directly, and users that want to access other user's schedules also access the files directly.  CSI transport is not involved.

### 6.6.2.  Sharing With Other Post Offices

The CAL subdirectory will contain a subdirectory called REM to hold scheduling information for Network Courier users from a post office other than the local one.

The CAL\REM subdirectory will also contain a schedule subdirectory for each user.  However, we don't have a simple naming scheme for users outside the local post office.  Nevertheless, for similarity to the LOC subdirectory, we will user numerical file names for these subdirectories.  A special file in the CAL\REM directory will maintain an cross reference between the remote users and their user number.

The story of how the schedule files get into the CAL\REM subdirectories is much more interesting.  We will use Network Courier's transport system to shuttle schedules between post offices.  We'll do this by setting up a dummy user in each post office when PC Strongbow is installed.  This dummy user, call him *CALENDAR, will be the recipient of all schedules distributed from other post offices.

### 6.6.2.1  Sending out schedules

Users will be able to specify in a preference which (if any) remote post offices they want to send out schedule information to.  They will also be able to indicate the frequency that updated information is sent out.

PC Strongbow will have a idle time "remote schedule distribution task" in charge of sending out the updated schedules.  It will come alive (in the background) at Strongbow start up.  It will determine whether it is time to send out updates.  If no, it will schedule itself to wake up when it is time to send out the updates and then go to sleep.  If yes, it will prepare a message addressed to the *CALENDAR users in each of the post offices that the user has selected with the updated monthly schedule files as attachments and use FFAPI to send this message.  After sending, it will go to sleep.  When the first modification occurs, the cache will set a wakeup time for the background task.  After each modification, the cache will make sure the updated month is added to a list kept for the background task.

### 6.6.2.2  Shuttling schedules to the CAL\REM directory

Schedules will arrive at the *CALENDAR user's mailbag.  A idle time "remote schedule shuttle task" of the PC Strongbow client will be responsible for ferrying the schedules from that mailbag to the appropriate CAL\REM subdirectory.  This task will wake up at Strongbow start up, and (in the background) check if the *CALENDAR user's mailbag contains any mail.  If yes, it will step by step move the schedules to the CAL\REM subdirectory.  When it is complete, it will go to sleep.  If no, it will go to sleep immediately.

Whenever the cache needs to bring in a schedule from the CAL\REM area, it will wake up the "remote schedule shuttle task", and bring it into action.  Until the cache has flushed the schedule, it will periodically check for new mail and ferry it to the CAL\REM area.

### 6.6.3  Sharing over a MacMail gateway

RobSh has suggested that Mac Strongbow and PC Strongbow be able to exchange schedules.  His idea is to modify the MacMail server so that it can distribute schedules to gateways, and accept schedule updates from gateways.

We believe that his plan will probably require several small gateway hooks.  With the many issues that PC Strongbow has to face, we can ill afford to be the driving force behind this integration, but we believe that it is a good idea..  If the MacMail group decides to make integration possible, we will make sure that PC Strongbow fits in with their plans.

Technically supporting integration adds little work.  The fact that we will support exchanging meeting requests with Mac Strongbow already requires us to do the listbox control for viewing MacMail users.  The only new thing we are forced to add for integration's will be making the MacMail gateway appear as a post office that the user can send its schedules to.  Indeed we will use the same transport scheme described in 3.6.2 for MacMail schedules as for Network Courier post offices other than our own.