## Slide 1
Internet Server Review
June 15, 1995

## Slide 2
Agenda
Status
  Rollout
  Performance
  Schedules
Open Issues
  SMTP/NNTP
  SSL
  ITG

## Slide 3
Rollout (Publishing)
www.microsoft.com
  single server, dual P60
  16% CPU, 156kb/sec
  peak load 40% CPU, 320kb/sec
  500k tranactions/day
  bluescreen almost daily
Other servers:
  www.msn.net
  www.grandprix.microsoft.com
  win95.microsoft.com

## Slide 4
Rollout (Access, APIs)
Building 26 access
  486/50 uniprocessor system
  500 unique users, 25-50 concurrent, 80 peak
  logging enabled, caching perf issues
  down twice daily (average), 60 hr. max uptime

## Slide 5
Initial Performance (Web)
vs. BSDI/Netscape (486/66, 16Mb, Elnk3)
  NetScape:402,025 bytes/second
  NT: 270,468 bytes/second
  NetScape/Gibraltar: 1.5x
Uniprocessor P66, 160Mb
  112 files/sec (9k ave), 90% CPU
  78 files/sec (13k ave), 80% CPU
  22 files/sec (42k ave), 35% CPU
  (time to upgrade test lab)

## Slide 6
Performance (FTP)
vs. BSDI/wu-2.4 (486/66, 16Mb, Elnk3,900s,100kb file)
Gibraltar FTP Server
  connects, putfiles, getfiles: 957
BSDI (wu-2.4)
  connects, putfiles, getfiles: 380
NT/BSDI: 2.5x

## Slide 7
Development status
Approximately 2 weeks behind on schedules
Catapult caching and logging checked in
Catapult discovery protocol soon
Working toward internal publishing alpha w/ setup/admin: 7/1
6 patents underway w/ IP group

## Slide 8
Release Schedule (unchanged)
Stablization Periods
Beta1: 3 weeks
Beta 2: 3 weeks
Holidays: 2 weeks
RC: 6 weeks
RTM: 2 weeks
Schedule
NTNetDev pilot: 5/7/95
ITG Pilot: 6/15/95
Beta 1: 8/15/95
Beta 2: 11/1/95
RC1: 2/1/96
RTM: 2/15/96
Beta1 omitted functionality:
DNS namespace editor, performance work, some browser cleanup, generalized SmallProx, SNMP
Beta2 full functionality

## Slide 9
SSL Overview
1. challenge, ciphers
2. Xid, server_cert, cipher
3. {master key}S_pub_key
4. {Xid}C_write_key
5.{challenge}S_write_key
6. {new_session_id}S_write_key

## Slide 10
SSL Options
Adopt SSL as-is-it-now or use Wssa (short term)
SSL style communications using enhancements to Winsock 2.0
SSPI based security interface. Applications deal with both Winsock and use SSPI for authentication and encryption. (our own use)
Provide a separate API set (SARC_API) based on winsock and SSPI.

## Slide 11
SMTP/NNTP
Current Exchange POR (as we understand it)
  IMC (SMTP gateway) on single server: May 96
  NNTP development on hold (for now)
  Web/Exchange work underway through contractor
  POP/ListServe not spec’d
Should we be looking at alternatives?

## Slide 12
Competitive Activity this Month
NSAPI vs BGI
  NSAPI: more flexible, yet more complex for common applications. Possibly more efficient for stream manipulation
  BGI/Filters: tailored for common extensions. Plan to review w/ partners over the next month
WebSite, Purveyor shipping
10 minute Sun Netra infomercial on United
Intergraph, Digital OEM’ing NetSite/NT
NetScape/Java
IBM announced Internet Gateway and Object Oriented browser

## Slide 13
Marketing Update
Global Summit - hands on for SEs/MCS planned
Beta plan
    150 total US participants
      Service Providers 15%
      Solution Providers 20%
      LORG/MORG40%
      SORG 10%
      ISV’s 15%
    150 total non-US participants
Localization kicked off
Word/IA in-the-box?

## Slide 14
SSL Recommendation