InterOffice Memo

| To: | Jim Allchin, Tom Evslin, Dave Thompson, Rich Tong, Rob Shurtleff, Moshe Dunie, Bob Muglia |
| --- | --- |
| Cc: | Pete Ostenson, David Treadwell, Thomas Payne, Kerry Schwartz |
| From: | J. Allard |
| Date: | October 23, 1994 |
| Subject: | Product Overview: Internet Server ‘95 |

This document outlines the components and options available for developing an Internet-centric server application for NT Server 3.5. The industry momentum surrounding the Internet and our initial development schedules allow us to consider a revenue-generating bundle of these technologies as a standalone product prior to Cairo. Jim has asked me to set up a meeting to discuss the possibility of building such a product for a ‘95 release. The intention of this document is to get everyone up to speed with the components involved so that we can take the next step in the evaluation.

The Internet is really three things - a really big IP network (~4M nodes), a set of application tools/protocols, and a user community. The NT group’s Internet strategy has been based on our embrace/extend networking philosophy - to leverage industry standards wherever possible to enhance our products, and to add value through integration and product synergy. Many other product groups in the company have mobilized around the Internet - Word, Exchange, and Chicago all have work underway to enhance their products to be more Internet-friendly. Some have taken it to the extreme, recommending that we use some of the common Internet protocols as native information sharing protocols in Microsoft networking products. I assert that this is a mistake because the design principle driving these protocols was implementation simplicity rather than performance, richness, or robustness.

I do believe there is a short-term revenue opportunity in both “Internet” client and server applications - although it’s probably not a long term market. We should develop and productize these protocols to grow Windows and Windows NT acceptance in the Internet as discussed in this memo. Namely, we should build API support into Win32 so that applications can be “Internet enabled” without having to write directly to Windows Sockets (over time, we’ll take this to OLE). We should support the server protocols (FTP, Gopher, Web, DNS, IP routing) to aid in establishing NT as the premier Internet infostructure server, finally we should offer a competitive gateway product to allow corporations to attach to the Internet safely. As the Internet offers no security whatsoever, I believe the gateway product (“Catapult”) offers the longest term revenue opportunity apart from the BackOffice components.

Once we’ve delivered these solutions, we’ll have defined a new application “platform” for Windows ISVs, including our applications to leverage. We’ve already seen evidence that people desire more robust solutions than the simple Internet protocols have to offer - for example, about 15% of all traffic to ftp.microsoft.com is SMB’s. In almost every case, our technologies superset the technologies on the Internet.  As the adoption rate of Windows and Windows NT in the Internet grows, the definition of “Internet applications” will grow with it. This can be very beneficial, as it grows our server market opportunity but requires thought from our marketing, development and test teams to ensure that what we’re building fits well technically, and is suitably licensed. I will followup with my thoughts on this issue in a later memo.

Disclaimer: The details presented in the document are based on initial draft specifications, early development schedules and preliminary research. All dates are rough approximates,  prepared for the sake of this discussion.

## Snapshot Industry Status

- World-Wide-Web servers on the Internet are growing at a phenomenal rate - on average 25 public servers per day come on-line. 99% are running some variety of Unix. There are presently about 4,000 public servers.

- Account feedback - Boeing, JC Penny, Banker’s Trust, JP Morgan, Chase Manhattan, AT&T, Chemical Bank, MCI, Intel, John Hopkins, TDI, EDS, CitiCorp and others have inquired regarding Microsoft’s gateway solutions as well as NT-based Internet servers for both internal and external dissemination of information.

- Initial gateway products are very expensive, are difficult to configure and deploy, provide very weak policy control, and require TCP/IP to the desktop.

- The first generation Internet server products are starting to surface. Five products have been announced which are all based on Unix in the $5k price range (software only).

- Client products are surfacing all over the place - Internet in a Box, Internet Chemeleon, InterAp, Warp (shipping today), plans announced by Frontier technologies, Quarterdeck, Booklink, Ubique, and others. These products are based on applications which are available in the public domain at no charge - how long can they last?

- Authoring of Web documents remains to be one of the biggest challenges facing the Internet today. Although there are many public domain tools, no commercial packages have been released. Word is planning a 16-bit product add-in for December release, Quarterdeck is working on something, and Interleaf announced that they would be supporting HTML last week. Web “consultants” are popping up everywhere.

- We will be packaging public domain Web, Gopher and WAIS servers in the NT 3.5 Resource Kit to satiate near-term demands.

- DNS has been the last barrier to removing Unix in some accounts since there is no public implementation available today. We’ll be offering an early version of our code in the 3.5 ResKit w/o administration tools. The demand for this component has been relatively high with accounts.

## Protocol and Terminology Overview

This section offers a quick overview of the key protocols discussed in this memo. Shoot me an email if you need a demo, or further details on any of these.

FTP (File Transfer Protocol)

FTP is the most widely used Internet application - FTP accounts for over 40% of all the interactive Internet traffic in a given day (23% of all traffic on the Internet). FTP is a client-server protocol that provides users with rudimentary browsing of remote file systems and the ability to transfer ASCII and binary data files between systems. Security is weak at best (passwords are passed in cleartext), so the most prevalent use of the FTP protocol is “anonymous FTP servers”. Anonymous FTP refers to guest access to FTP servers, users connect to public servers providing only an e-mail address, and receive (generally) read-only access to specific volumes of the remote system. Although the standard FTP interface is a character mode application, many graphical clients have been developed to make FTP look more like File Manager. Windows NT provides a simple FTP client and a scalable, integrated FTP server as part of the base product. Clients are available on virtually all operating systems supporting the TCP/IP protocols, the thousands of infostructure FTP servers are dominated by Unix, and announce themselves to their users as such. Microsoft sponsors a Windows NT-based anonymous FTP server contaning product information, updates, and develop support information which sees about 100,000 users/week.

Figure 1: Simple file transfer using FTP

Archie

The archie service was inspired by the large  number of FTP servers which appeared on the Internet during the 80’s. Archie is a simple service that contacts a configured set of chosen FTP servers periodically (using the basic FTP protocol) and builds indexes based on filenames stored on the servers. Users generally access archie via terminal services, although there is also a simple client-server protocol that can be used to query known archie servers on the Internet from specialized client software. Archie is provides no content-based searching mechanisms whatsoever (indexes are based on filenames only), although it is a useful tool to locate one or more FTP locations for a particular file (for example pkzip.exe).  There are about 2 dozen archie servers on the Internet which index the filenames on the top 1000 FTP servers. Since archie servers offer no unique content of their own, there is little opportunity for a commercial server product. Archie client integration with an FTP application is useful.

Gopher

Figure 2: A simple Gopher Session to gopher.microsoft.com to obtain the annual report

Named after the University of Minnesota’s athletic mascot, the Internet gopher project was inspired by the inability of FTP to span multiple servers or filesystems, and some flaws in the FTP protocol (e.g., forcing a user to determine the file type - ascii or binary). Gopher documents (and services) may reside on many servers, running a very simple client-server protocol. The gopher interface was designed to present users with a virtual filesystem containing document objects, directory objects, and searching capabilities across multiple servers with the click of a mouse. Directory objects unify the virtual filesystem - although a user views all directory objects as equals, some directory objects traverse the filesystem to which the user has most recently connected. In other cases, invoking a directory object results in a redirection to another server elsewhere on the Internet. Directory objects that provide these redirections are inserted as “links” manually by gopher server administrators. Beyond offering a filesystem view, most server implementations allow administrators to provide very descriptive text for the objects with few naming constraints. There are approximately 5,000 public gopher servers on the Internet, a number on the rise due in part to the bundling of gopher clients with most popular TCP/IP utility product for Windows, part due to subscriber growth. Many library systems use gopher as a means to automate their cross-library browsing and indexing requirements. Microsoft’ gopher server sees about 100,000 hits a week, about 1 in 3 are index queries on the KnowledgeBase or Software Library.

World Wide Web (WWW or W3)

The World Wide Web refers collectively to a set of information servers which run the HyperText Transfer Protocol (HTTP), servicing HTML (HyperText Markup Language, based on SGML) -compatible information files on the Internet. Users navigate “the Web” through a graphical point-and-shoot interface not unlike the Microsoft Multimedia Viewer, the most popular being NCSA’s Mosaic. (Although Mosaic has gotten an incredible amount of press and credit for the World-Wide-Web, it is only one Web viewer implementation.) Rich documents are presented with embedded sounds and inline graphics with links to other related topics. Advanced capabilities such as MPEG animations are typically not supported directly by Web clients, the clients simply invoke an appropriate viewer. Links provide references to other WWW documents which can be located on any other server in the Web. The Web has received the most attention of any of the new technologies due to the nature of its simple user interface, and the quality and organization of the servers that have recently come to be part of the infostructure. Many credit Mosaic and the Web for creating the Internet frenzy and believe that the greatest commercial opportunities lie with this technology. Despite the complexity of authoring Web documents, the growth is phenomenal. The Word team is developing HTML authoring support (and Web viewing!) as an addin for Word 6,  as well as for Word ‘95. Servers and authoring tools are the greatest opportunity in this domain, since there are many quality browsers offered for free on the Internet.

Figure 3: Using Mosaic to browse Microsoft’s Web Server

DNS (Domain Name System) or BIND

DNS is the Internet’s directory service for resources on the network. It is the component which resolves names like ftp.microsoft.com or www.novell.com into network addresses that TCP/IP can use. Unlike our WINS technology available in Windows NT Server, DNS is a completely static directory service requiring administrative intervention to add, remove or modify entries in the database. DNS is a distributed service which relies on delegation of the namespace to spread the load. For the ~4 million systems on the Internet, there are currently 7 root servers, and several hundred “zone” servers scattered around which each manage a portion of the Internet name & address space. Most large organizations manage their own namespace (e.g., microsoft.com) with a local DNS server, most small organizations (e.g., less than 100 nodes directly on the Internet) pay their Internet provider to manage their portion of the namespace. Accounts have noted that this option can be very costly, upwards of $200/mo for a reasonably-szied organization. BIND is the Berkeley Unix implementation of DNS, which is the most common in use today, and ships with most versions of Unix as a supported component of the OS. DNS also plays an integral role in the delivery of Internet e-mail using MX (mail exchange) record types. Some applications foolishly use entries in the DNS as a mechanism to do simple user authentication - although this practice is generally discouraged.

## Components Planned for Development

For sake of discussion, I will organize the technologies currently under development into logical components and provide a brief overview for each, along with rough schedules adapted to ship ASAP. This document specifies four components to be developed by the Windows NT network team:

- Internet Extensions for Win32

- Internet Server Applications

- Internet Client Applications

- Catapult Internet Gateway

A fifth component to consider for this product is Internet Messaging Services (E-Mail, News), currently under investigation in the Mail group. RobSh will provide details on the messaging piece.

## Component #1: Internet Extensions for Win32

Our Catapult Internet Gateway Server (component #3) depends on application-specific remotable APIs for the following protocols: Archie, FTP, Gopher and Web. Our development strategy to date has been to first develop the protocols as a monolithic DLL (about 35 APIs) that runs directly over TCP/IP, add the RPC layer to make it remotable/transport independent, and finally to wrap the API in an OCX. The Marvel, Word and O’Hare (Win95 client Internet applications) teams plan to leverage this protocol code for their Internet viewers in DLL form. I recommend we open these APIs for third party review and incorporate them into our base systems:

- By evangelizing these APIs to third parties, our customers will have a broader choice of client-side applications to run in conjunction with Catapult (e.g., third party applications just work over Catapult when we update the APIs) when it’s ready. DRG is excited about evangelizing these.

- We enable 3rd parties and corporate accounts (we’ve seen ample demand for this in the past) to develop custom Internet viewers for these application protocols, increasing the momentum behind Windows on the Internet.

- By having the popular Internet applications run over these APIs, we can potentially extend the underlying protocols with our own extensions w/o risk of breaking ISV’s applications (e.g., authentication, encryption, commerce). This is especially useful when clients are talking to our servers.

- These APIs serve as a placeholder for future system-level Internet extensions (e.g., Internet Shortcuts, MIME support, etc..), allowing applications to do common things consistently as we implement them in the system (a la common dialogs for file operations) - we anticipate some of these will make v1.0.

- Ultimately, Catapult broadens ISV’s opportunities to sell their viewers since it opens the paranoid/IPX only accounts to applications which conform to these extensions.

- By offering high quality protocol code, we can guarantee a higher-level of interoperability from Windows Internet tools for customers.

- Ultimately, this strengthen our position for Windows ‘95 and Windows NT as “Internet-ready systems” and enhances our opportunities with Catapult.

### Internet Extensions for Win32 schedule (pending test commitment):

| Internal review of API specification | 11/30/94 |
| --- | --- |
| External review of completed API specification | 12/15/94 |
| External beta of DLL (local only) w/ sample code | 2/1/95 |
| “Ship” v1.0 of Win32-only DLL to Internet community w/ setup support (a la Win32s) | 4/1/95 |
| Internal release of v1.1 “Catapult-enabled” DLL | 3/15/95 |
| “Ship” v1.1 of “Catapult-enabled” DLL | 7/1/95 |
| OCX wrapper, common dialogs for v1.1 | under investigation |

### Issues:

These extensions are not entirely complete from the Internet perspective - the most obvious extension lacking is telnet (TCP/IP terminal emulation protocol). I discuss in the Catapult section, there is a more practical/pragmatic solution for telnet gateway support. We need to decide whether or not we want coverage for protocols which we don’t plan to add gateway capabilities to this API set. Others such as SMTPSend() also fall into this category.

We will need resource commitment for documentation formatting and setup (a la Win32s) to make this successful. Although we can ship on MSDN, Internet and CIS, we need to bundle setup, documentation and sample source in order for ISVs to embrace these.

It’s unclear that the ISV community will embrace these protocols since it requires ISVs to relinquish control over the protocols in some regards. Our intention is to keep the Catapult work under wraps from Novell, etc. but disclosure might be necessary to get ISVs’ support. Time will tell. It is clear that corporate customers and VARs will appreciate these APIs for integration, especially when we offer OCX support.

Perhaps we can get a third party or the VB4 team to do the OCX development.

## Component #2: Internet Server Applications

We have shipped a well-integrated, best-of-breed FTP server in Windows NT Workstation and Server since the 3.1 release. Gopher and Web servers are under development to complement FTP, enabling customers to use Windows NT Server as a platform for complete Internet publishing. EMWAC has released some Unix ports of these basic services which we will include in the 3.5 Resource Kit for a short-term NT customer solution. Although EMWAC did a good job on these ports, and integrated them into Windows NT they are unsupported and not of commercial quality (although Microsoft’s Gopher and Web servers run their code). They certainly won’t be competitive with the commercial offerings which are scheduled to surface late this year from other vendors.

Many customers have expressed a strong interest in servers for both internal and external (public) information publishing. The pervasive nature of the cross-platform Mosaic viewer application, and the inclusion of gopher clients in nearly every TCP/IP package has driven these protocols to “common denominator” status in many companies for document sharing and hierarchical network browsing - especially for public data. Boeing, for example, has drafted a 40-page document detailing their plans to share information using the Web, and how they desire to deploy 300 servers in the next 12 months.

A number of Unix-based products have recently been announced, supporting the initial inquires we’ve heard from customers and the field. These server products provide a great opportunity for Unix to get a foot in the door with ideal Windows NT accounts. Our strategy is to develop high-performance, commercial-quality implementations of these servers to extend sales opportunities for Windows NT Server and ultimately, BackOffice. Our design for v1.0 includes synergistic capabilities for the services to optionally log activity and forms results to SQL server and to permit some gateway capabilities with SQL Server for rich queries and data access. Integration of these servers w/ OFS and other Cairo and Back Office services (e.g., Exchange) in the next release (Cairo timeframe) will yield more power and flexibility.

Figure 4: Internet Server Products announced to date

### Internet Server schedule (pending test commitment):

| Web Server Code Complete | 4/1/95 |
| --- | --- |
| Gopher Server Code Complete | 3/1/95 |
| FTP Server Enhancements Complete | 3/1/95 |
| DNS Server Code Complete | 3/1/95 |
| External beta for DNS, FTP, Gopher, Web w/ setup/config/admin | 4/1/95 |
| Earliest possible ship given 3 month beta cycle | 7/1/95 |

### Issues:

Competitive Web, FTP and Gopher licensing does not mix well with our 3.5 client-side licensing model. With ~4 million hosts on the Internet, it would be nice to get revenue/workstation, but unlikely - already the 3.5 licensing model has been ill received by the Internet community in terms of RAS and “guest” filesharing. Further, many customers will want to “rent webspace or gopherspace” to users through these services. We should explore a concurrent, commercial license for these technologies from the start.

Gopher and Web protocols both have facilities for servicing simple index queries. Although integration with OFS in the Cairo timeframe is the right direction, we don’t have an indexing plan for this release. We plan to support the public domain indexing utility that EMWAC has developed for compatibility purposes, but no plan to ship it with the product. This issue will have to be explored further since it will become a competitive issue quickly.

Component #3: Catapult Server

Figure 4: Typical Internet packet-filter Firewall

The most obvious source of revenue, and perhaps the most technically challenging component is the Catapult gateway functionality. The ability to provide policy control and security at the application layer requires intelligence on both the client and the server (in this case the gateway). Today’s Internet firewall solutions generally rely on packet-level filtering which is totally inadequate in deterring malicious use and offers very weak policy control for administrators. As such, our ability to gateway these protocols from client applications impacts the client API design significantly. This point underscores the importance of community (internal efforts+the Internet ISV community) acceptance of the Internet Extensions for Win32.

In general, the three most popular interactive CAGI (come and get it) Internet protocols - Web, gopher, FTP/Archie are covered in the Catapult design. Other existing and future protocols were not explicitly ignored, but were not evaluated extensively. There is no reason to believe that this architecture will not be sufficient to meet future requirements. SIE (send it everywhere) protocols -  Internet mail (SMTP/POP) and news (NNTP) providers and gateways were not considered since they are being pursued independently by RobSh/Exchange. RTC (real time collaboration) applications such as videoconferencing, shared whiteboards, etc. which may take advantage of multicast, or connectionless protocols will probably will require a slightly different approach than those outlined here.

Figure 5: High-level Catapult Architecture

Although figure 5 illustrates an application talking to an Internet OLE control, this could just as well be the DLL directly - in the initial release will likely be the case. The Catapult effort has a dependency on the Internet Extensions work, and adds a number of work items to the server side. Specifically, security, caching, administration, and RPC work. The OCX wrapper is optional, but offers a lot of value for corporate use (VB 4.0) and future application use (BlackBird, Word ‘95, etc) which support OCX’s natively.

### Catapult work schedule (pending test commitment):

| Internal release of v1.1 “Catapult-enabled” DLL (from above schedule) | 3/15/95 |
| --- | --- |
| “Ship” v1.1 of “Catapult-enabled” DLL (from above schedule) | 7/1/95 |
| Catapult server RPC/security work complete | 5/15/95 |
| External beta for Catapult w/ clients for NTW, Chico only | 5/15/95 |
| Earliest possible ship given 3 month beta cycle | 8/15/95 |

### Issues:

Telnet gateway functionality does not lend itself to the RPC-based Catapult model. Perhaps a  more appropriate approach is to make the Telnet client and Telnet server for NT transport independent having the user log into the gateway server, then out again using a console-based telnet applications. Since the Telnet server for NT effort is not scheduled until Catapult is done (and will require base changes), Telnet gateway support will not be offered in the initial Internet Server release. Another option is to do an RPC/Sockets combination for telnet which would authenticate using RPC, then open a passthrough data channel using sockets. This approach is being explored.

### Component #4: Internet Client Applications

Delivering Internet client applications are an obvious must for the Catapult Server and have clear benefit when coupled with the Server component. We have dodged this development effort for three years despite the efforts of our competitors (e.g., Novell’s $80M/yr LAN Workplace for DOS), negative press, and repeated customer requests. It’s time to have to have an answer, since third party solutions aren’t competiting effectively w/ Novell, or meeting our customer needs because of pricing, packaging, or quality.

Fortunately, a Chicago spinoff team (“O’Hare”) has plans for a Chicago+~60 Internet client package which includes client applications written to our protocol DLL. Since they are writing to the Win32 Internet Extensions, this gets us Chicago clients (we would own test w/ Catapult). Unfortunately, they are planning on very tight Chicago integration (e.g., Shell extension) leaving Windows NT Workstation and Windows for Workgroups in the cold. It’s clear that we need to provide NTW clients with the server product (for administration if nothing else), and to maximize revenue opportunity for Catapult, a Windows for Workgroups client become a requirement. In fact, Macintosh clients are of interest as well - expanding the revenue opportunity of the Catapult server.

We have a couple of options to consider. First, RussS is driving a deal with a company called BookLink (founded by members of InterLeaf) which should give the whole company full source and derivative rights to their viewer. The BookLink viewer is an MFC application which is essentially a Mosaic replacement. It appears to be solid technology and has a good design (e.g., support for OLE, deferred image downloading, caching of pages, etc..). Depending on their design, adapting the application to run over the Win32 Internet Extensions might be the quick-and-dirty solution to providing a 3.x shell compatible browser. This option is pending signing of the contract and a technical evaluation of their code. I think that this is the only sensible option for our Web client story since the Word, O’Hare and BlackBird folks will be basing their work on the same product code. The BookLink stuff supports FTP and Gopher, although it’s a little odd and doesn’t support basic things like drag/drop w/ filemanager, etc. and will need some work. BookLink is probably open to contract work to make this transition.

Another possible solution for FTP and Gopher clients is to build something internally. We have a simple Win32 Gopher client that KeithMo and I have been hacking on that could be cleaned up for this purpose, and FTP isn’t that sophisticated once the high-level FTP APIs and parsing routines are exposed through the Extension work. The final option is to contract the development or to license quality clients from a third party. The most attractive third party deal in this area would probably be NetManage which has 16- and 32-bit versions of solid FTP and Gopher clients (we are working on a deal to ship a version of their 32-bit FTP with the Resource Kit). The cost of this approach is unknown, although I believe it would be more expensive than the alternatives since it is likely to cut into their client-package revenue stream.

This is the component that has seen the least amount of serious thought, but presents the biggest development challenge in terms of resources and will impact the success of the Catapult project.

### Issues:

Need specwork before this could be scheduled. We’re probably looking a 4 months/each FTP and gopher of core development. Web is probably a solid year if we don’t license it.

Wolverine client doesn’t support dialup.

Can we package the O’Hare clients in our box?

## Miscellaneous

There are a number of other small components that don’t fit squarely into the categories above that we need to consider. Among them:

NSLookup: a tool for querying DNS servers and diagnosing your namespace configuration

MIME.CPL: permits an administrator/user to define mappings for Web server, mail client, gopher client, etc... w/ API support in the extensions for ISVs

URL viewers CPL: permits a user to associate different viewers with different URL types: e.g., http->mosaic.exe,

ftp->ws_ftp.exe, gopher->msgopher.exe

Routing: I don’t know if we can avoid putting RIP in the server component since SMORGs will generally require this feature

URL Rolodex: Frosting, allows users to remember interesting Internet locations in a system-centric way, associating properties with them. This is pretty important to get out of the applications themselves an into the system, but might not make v1.0.

Most of these have been discussed with the appropriate development leads, I call attention to them only to round out your perspective of the development effort.

### Other Background Info

I wanted to keep this as short as possible and still provide enough background to get people on the same page. if you need more information, let me know and i’ll be happy to shuttle it over to you.

| Jan ‘94 | J. Allard | 16 page memo on the need for MSFT to embrace the Internet |
| --- | --- | --- |
| April ‘94 | Bill G. | 3 page summary of the Internet retreat |
| Aug ‘94 | J. Allard | 30 slide PPT - BillG Internet review |
| Sept ‘94 | K. Schwarz | 10 page Internet Shortcuts specification |
| Oct ‘94 | K. Schwartz | 20 page Web Server draft specification |
| Oct ‘94 | L. Dusseault | 20 page Gopher Server draft specification |
| Oct ‘94 | L. Dusseault | 5 page NT/Internet whitepaper |
|  |  | Miscellaneous protocol specifications |

Edinborough Microsoft Windows NT Academic Resource - an effort sponsored by Microsoft, DEC and others to do Windows NT development and research.