TAPI2.0 Test Plan

PSD and BSD Deliverables

A. General

A. Contacts

B. Location of Pertinent Information

1. Raid servers:

2. File servers used within the group:

3. Project documents

4. Test cases:

5. Tools server

6. Responsibilities:

B. TAPI2.0 TestingApproach

A. Overall Strategy

B. Scope

C. Milestone Process Project Level

D. Test Release Procedures

G. Testing Methods for each area:

1. API

2. Build Verification Tests ( BVTs )

3. User Interface

4. Functionality

5. File

6. Application Compatibility

7. Service Provider Compatibility

8. Integration

9. Content

10. Setup

11. Other

12. Misc. Notes

C. NT - SUR SPECIFIC CONSIDERATIONS

D. NASHVILLE SPECIFIC CONSIDERTAIONS

E. MEMPHIS SPECIFIC CONSIDERATIONS

F. THIRD PARTY DEPENDENCIES

A. List of Dependencies

G. PERSONNEL/TEST AREAS

A. Team Structure

H. RESOURCE REQUIREMENTS

A. Training Requirements

B. Hardware Requirements

I. BUG PROCESS

A. Database Administration

B. Resolution Method

J. METRICS

A. Essential Standard Metrics

B. Reports

K. RISKS

A. Risk Areas

L. SHIPPING THE PRODUCT

A. Ship Criteria

B. Building Golden Masters And Golden Verification

C. Sign Off Requirements

M. History

A. Document History/Revision

# General

## Contacts

TAPI2.0 Functional Contacts*1 Topic should be addressed in each project test plan

:

| Functional Group | Lead |
| --- | --- |
| Development | BernieM |
| Localization | << Probably TeomanS, not sure. >>?? |
| Marketing | CharlesF |
| Product Support | Djanson |
| Program Management | Tnixon |
| Testing | PeterJe |
| Testing - Builder | Racheli |
| User Education | NancyAv |

## Location of Pertinent Information

*1 Topic should be addressed in each project test plan

### Raid servers:

Bugs for TAPI2.0 are being logged into two different Raid4.0 databases. NTRaid and Nashville. The primary DB is the NTRaid DB. This means that all TAPI2.0 bugs that are not platform specific are recorded in the NTRaid DB. The Nashville DB is used to record all TAPI2.0 bugs that are specific to the PDS platforms. Expect a shift to the Nashville DB for primary bugs post NT-SUR ship.

### File servers used within the group:

\\Trango\slm\proj\telecom\src\tapi\ is the  SLM project that houses all TAPI2.0 source and test code.

\\Elah\Dist\TAPI houses the daily builds created by the test build team.

\\Elah\Archive houses all releases of TAPI2.0 that have gone ‘public’ (aka onto CIS for example).

\\Seawolf\dagger is the local drop point used by the developers.

\\SickBay1\ different shares hold all automation testing results.

*2 Topic should optionally be addressed in a project test plan.  Justification for why this topic is omitted should be noted here.

### Project documents

Product Specs: \\Sapsucker\telecom\public ( this is for the 2.0 extensions, not for all of  TAPI2.0 ) Product information ( for version 1.4 ) can be found in the  SDK help files and on the MSDN.

Test plan ( this doc ): \\Trango\slm\proj\telecom\src\tapi\docs\testplan.doc

Old location : \\Sapsucker\public\tapiuniqa

*2 Topic should optionally be addressed in a project test plan.  Justification for why this topic is omitted should be noted here.

### Test cases:

Stored in

TCM.

Server: LostPup

ID:  TAPICASE

PW: TAPICASE

DB: TAPICASES

Previously cases were recorded in Fiesta.XLS. This document can be found on \\Sapsucker\public\tapiuniqa, as well as in the test project on \\Trango. Note that this document is no longer being updated nor maintained.

Tools server

\\Trango\slm

### Responsibilities:

| Task | PM | DEV | TEST | UE | MKT | P S S | Other |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Write vision statement for product | x |  |  |  |  |  |  |
| Product Specifications | x | x |  |  |  |  |  |
| Create builds |  |  |  |  |  |  | OS Build Team |
| Write setup |  |  |  |  |  |  | OS Team |
| Test templates |  |  | x |  |  |  |  |
| Master project schedule | x |  |  |  |  |  |  |
| Testing of Help System |  |  |  | x |  |  | OS Team |
| Build golden masters |  |  |  |  |  |  | OS Team |
| Manage the beta | x |  |  |  |  | x |  |
| Wish List | x |  |  |  |  | x |  |
| Disk Building |  |  |  |  |  |  | OS Team |
| Disk QA |  |  | x |  |  | x | OS Team |
| BVT |  |  | x |  |  |  | OS Build Team when automation is complete |
| Localization? |  | x | x |  |  |  | ???? |
| Create test release documents (TRD) |  | x |  |  |  |  |  |
| SDK Documentation |  |  |  | x |  |  |  |
| Creating Contracts | x |  |  |  |  |  |  |

*2 Topic should optionally be addressed in a project test plan.  Justification for why this topic is omitted should be noted here.

# TAPI2.0 TestingApproach

## Overall Strategy

*1 Topic should be addressed in each project test plan

The Telephony API is a set functions and messages that give Independent Software Vendors (ISVs) a consistent, global method to access telephony functionality from within the Microsoft Windows operating systems.  The methodology used for testing the TAPI functions directly will be black box for the most part, with some white box testing depending  on available time.

Testing will also be done for applications compatibility, different configurations, UI and the registry settings.

Backward compatibility will be verified by using TAPI applications from Microsoft and third party developers.

Testing will be done manually for the entire product, with the following exceptions:

- API testing will be completely automated. Details of the methodology are documented below.

- UI testing will be automated using MSTest to the largest extent that time will allow. The investment will be made to automate in such a way that as little code as possible will be lost when TAPI grows from version to version.

- Compatibility testing will be done primarily through manual testing. However for those applications that absolutely must work with TAPI2.0, test scripts will be developed for basic functionality testing.

- TAPI2.0 will be tested on several OS configurations ( see ‘Configurations’ tab in the schedule spreadsheet )

Scope

The scope of this project is to ensure the TAPI2.0 functions, and any associated User Interface,  adhere to the functional specifications set forth by Program Management. Areas that are specifically not within the scope of this plan are listed under item 2 in this section.

The following areas will not be specifically tested:

- 16 bit service providers on NT will not be tested.

- It is not a goal to provide direct access to TAPI2.0 services to kernel mode components. Service providers can, of course, use any appropriate mechanism to access kernel mode components, should they choose to use such an architecture, but this will not be tested.

- Client \ Server stress testing will not be performed.

*1 Topic should be addressed in each project test plan

## Milestone Process Project Level

Test will develop ship criteria that is suitable to each milestone. Details can be found in the Ship Criteria section below.

Test will adhere to the ship dates/milestones set forth by the PSD and BSD OS teams.

Test will produce and  maintain a schedule that details what will be tested when. This schedule ( TAPISCHD.XLS: note: this doc has not yet been created ) will be stored in the same location as this document.

Please see sections below for details on the goals/methods for testing each area of TAPI.

*1 Topic should be addressed in each project test plan

## Test Release Procedures

## *1 Topic should be addressed in each project test plan

- No priority 1 severity 1 bugs.

- BVTs pass 100% on all platforms

- Work with RAS test team to verify stability.

- API tests pass 85% (with no pri one bugs associated with failures) on all platforms.

- Upgrade scenarios pass BVTs 100%.

- Before release, a five day complete test pass will be made, during which the code will be frozen.

## Testing Methods for each area:

### API

The goal of API testing is to exercise the TAPI function calls through specific calls.  These tests can be grouped into a few distinct categories:

- Go / No go - One call to each TAPI function. This ensures that very basic functionality is present, and that the function is actually there.

- Interface - This level of testing has three primary goals: They are all included in this phase because of  the ease of doing all of these concurrently in the test code.

- Range tests:  These tests will send valid parameters,  invalid parameters, and verify the values at parameter boarders (if they exist).  Range tests will be done for all TAPI functions.

- Return value tests. This is to verify that the expected return values for the TAPI functions are as specified.

- Message tests: Ensure that messages are sent/received as specified by/to the TAPI functions. This should be done in a one app and a two app environment.

- Return values: Ensure that function return values error codes are per spec.

- Basic Functionality - Design and code typical user scenarios. This is from a developers point of view

- Extended Functionality - Design and code user complex user scenarios. This is from a developers point of view

API tests will be written in C, and will proceed roughly from Go/No go to Extended functionality tests. Note that all APIs may not get completed for a given group before coding begins on another group. Although the type of tests detailed above do progress from simple to complex, it doesn’t always make sense to code a given test type for a given API. In cases where an API cannot be reasonably coded, manual testing will be done. Documentation for what testing is complete for each API can be found in the SLM project ( APITESTS.XLS )

There are a few different methods to determine priority for testing at the API level, and to some extent TAPIQA should measure itself against all these on ongoing basis.

- Levels of API

- Basic API

- Supplemental API

- Extended API

- Assisted Telephony

- Synchronous / Asynchronous API

- Single -vs.- multi-threaded apps, and multi apps running concurrently.

The method for implementing the testing of the TAPI functions:

- There will be a core that wraps all the TAPI function calls. This will provide logging, error trapping, etc. All TAPI calls in the test cases should call through this core rather than calling the API directly.

- The TAPIQA team has identified that API cases can be coded using one of two primary methods.

- Using C code: - With this method, each case is basically a function call. This function is exported, and can be called by any test wrapper. Note: All TAPI calls should still go through the test core rather than calling the API directly.

- Pro - Cases can be generated quickly, with an experienced C programmer.

- Pro - There are really no limitations, or problems that cannot be coded around when using C as the ‘script’ language.

- Pro - Can better handle multi-threaded issues. ( such as the messaging within TAPI ).

- Con - Cases must be compiled for updates. This could create the need of having a build environment on some of the lab test machines.

- Con - Test case writer must know C.

- Using a scripting engine: -  With this method, a script reader would be designed and written. Test cases for the API would actually be written in a script language (stored in text file ), rather than C.

- Pro - Cases could be changed at the test machine, and re-run with very little effort. (a.k.a., no re-compile for simple updates )

- Pro - Test case writer wouldn’t necessarily need to know C to write test cases.

- Con - TAPIQA would need to design/write/maintain the script reader

- Con - There is concern as to whether a script reader could reasonably be designed that could handle some of the more advanced issues in TAPI. Where it could not, method one would be used for some specific cases.

Today,  method one is being used exclusively. TAPIQA will be doing some experimentation for proof of concept for method 2, and may start addressing some of the testing using this method. The testplan will be updated with the findings, and the direction. This should be completed by the end of Feb, 1996.

### Build Verification Tests ( BVTs )

BVTs are tests that are designed to test basic functionality on a per build basis. Because of the frequency these tests are run, they are intentionally designed to be brief.

- All BVT cases will be documented in TCM

- All executables within the product ( not SDK ) should be run in the BVT.

- Basic TAPI functionality should be tested ( make a call, configure a line, etc. )

### User Interface

These tests are designed to verify the look and usability of the UI for all the TAPI dialogs and error messages is per spec. Cases will be documented in TCM for each of the following UI components

- Dialer

- Telephon.CPL / Dialing Properties

- The Location Manager

- Call Center Management dialogs.

### Functionality

These tests focus on ensuring that different areas of the product work properly. Below is a list of focus areas: Note: This list is not complete, although it should list all the major areas that require extended attention.

- API functionality (detailed above )

- Dialer

- Telephon.CPL / Dialing properties

- Canonical number formatting

- Phone number ( address ) translation

- Toll list maintenance / use: The toll list is the list of dialing rules for each country. We need to ensure that the shipping list is used, and correct.

- Plug and Play

- Application handoff using priority

- Location Manager

- 16 Bit Thunk layer ( from 32bit TAPI to 16 bit Service providers )( PSD Only deliverable ).

- Call Center Management

- Call Center support - The Test Service Provider being developed will eventually be modified to handle this testing, in the interim this will be done manually. The manual testing will include setting up predictive dialing ports and queues, The following aspects will be part of the tests: detailed filtering of status messages, ACD agent control, station set status control, and centralized event timing.

- Quality of Service support - Testing will use the automated test tool to test the ability to  request, negotiate, and re-negotiate quality of service (performance) parameters with the network, and receive indication of QOS on inbound calls and when QOS is changed by the network.

- Predictive Dialing

- Call queues and route points

- ACD ( Agent Monitoring and Control )

- Call Data

- Station status control

- Call State timer

- Media Event timer

- Security

- Configuration

### File

The goal of File testing is to ensure that ALL the files installed by TAPI and the TAPI SDK are functional enough to run, and they have the correct copyright stamp, as appropriate. ( Need to point to a spreadsheet that details which files are where after setup ).  A list of files can be found in TAPIFILE.XLS.

### Application Compatibility

Ensure that new TAPI2.0 apps and legacy TAPI apps work properly with TAPI2.0.  See TAPIAPP.XLS for a detailed list of applications.

### Service Provider Compatibility

Ensure that TAPI2.0 works with service providers already in existence. For NT-SUR this will only include 32bit SP, for PSD deliverables, this would include 16 and 32 bit SP. << need to have a SS that details the exact SPs. A pointer to the SS should be included here. >>

### Integration

The OS team owns the system and integration testing for all OS platforms. TAPIQA will test the Service provider running simultaneously with the TAPI/SPI automated tests, and run the stress tests to verify that 16 bit clients, 32 bit clients and 32 bit service providers can coexist.

### Content

All documentation, dialogs and help screens will be spot checked for technical accuracy.

### Setup

- The setup testing will be done by the TAPI team and the OS teams.

- TAPIQA will verify that our files are installed properly

- The TAPIQA team will very that the correct binaries get copied under the following conditions on the x86 platform:

- Installing the TAPI server and Admin. tools

- Installing only the TAPI client software.

- Upgrading over WFW 3.11 with TAPI Apps installed.

- Upgrading over Windows 95 with TAPI Apps installed.

Note: upgrading over NT 3.51 with an ndiswan miniport driver installed should primarily be tested by the RAS test team due to the necessity to test a variety of miniport drivers. TAPI  test  will sanity check this configuration.

- SKD setup will also be verified for file accuracy.

### Other

- NDISTAPI compatibility - The primary testing in this area will be done by the NT RAS test team.  Test will verify that the existing support in Windows NT 3.5 for ISDN WAN Miniport under Remote Access Service is preserved.

- Stress Testing

- Out-Of-Memory and Low Memory Testing

- Multiple applications running concurrently

- Media Control

- Line Bearer and Media modes

- Changes in line status. Several places in the spec state that when an app gets a request to relinquish ownership of a line, it should do so. Need to confirm that no breaks occur when the app doesn’t release the line.

- Digit Monitoring

- Help

- Localization: All test automation should run successfully ( and acvhieve it’s testing ) regardless of  the current language.

- Code Coverage

### Misc. Notes

- General Logging: A logging method needs to be designed such that all automation from TAPI tests are logged in a similar fasion. These logs should all have s consistent summary section that details how many scenarios, and cases were attempted, passed and failed.

- Adjustments to the expected test return values based on the capabilities of the current SP should be a part of all appropriate automation.

- Ownership of TAPI Browser and ESP should move to Test rather than being owned by Dev, when resources will allow

- Support for the “layering” of service providers.

# NT - SUR SPECIFIC CONSIDERATIONS

# NASHVILLE SPECIFIC CONSIDERTAIONS

# MEMPHIS SPECIFIC CONSIDERATIONS

# Third Party Dependencies

## List of Dependencies

OS  Setup

Service Providers ( capabilities, limitations and SP ‘bugs’ )

*2 Topic should optionally be addressed in a project test plan.  Justification for why this topic is omitted should be noted here.

*2 Topic should optionally be addressed in a project test plan.  Justification for why this topic is omitted should be noted here.

*1 Topic should be addressed in each project test plan

PERSONNEL/TEST AREAS

## Team Structure

STE - Peter Jerkewitz - Test Lead

SDE/T Xiao Ying Ding  -

STE - Aaron Ridenour (Contingent Staff) -

STE - Ronald Rohr (Contingent Staff)

## RESOURCE REQUIREMENTS

## Training Requirements

We will need to train the entire team on platform specific issues, and on NT in general.

No one on the team is an NT expert.

*3 Topic is optional for any project test plan

## Hardware Requirements

We may require an NEC machine for Far East testing

*3 Topic is optional for any project test plan

# BUG PROCESS

## Database Administration

Bugs will be logged into the OS’s DB. Detailed above

## Resolution Method

All bugs reported against TAPI in either Raid DB should be regressed by TAPIQA, regardless of who opened or closed them. To facilitate this, all bugs regressed by TAPIQA should have ‘<< Regressed by testing >>‘ added to the description when closing the bug. This will provide a query method to find all bugs that require TAPIQA regression.

*2 Topic should optionally be addressed in a project test plan.  Justification for why this topic is omitted should be noted here.

# METRICS

## Essential Standard Metrics

Churn will be used to determine code stabilization.

Product stability will also be measured by analyzing incoming bug rates and corresponding closure rates.

*1 Topic should be addressed in each project test plan

Reports

The automated tests passes must produce logs which can be compiled into reports.

There will be BVT reports via email to TAPI team members.

Test will produce reports to outline the state of the bug databases to keep apprised of product stability.

There will also be a BVT completion spreadsheet, and regression pass spreadsheet that will be used to track the status of the test pass.

*1 Topic should be addressed in each project test plan

# RISKS

## Risk Areas

There is a high probability that all the TAPI functions will not get proper API testing coverage for the NT SUR release. All Go/No go tests will be complete, and some interface testing will be complete. As of right now, there is a high  probability that Range testing  (defined above ) for the majority of the TAPI functions will not get completed by the release of NT-SUR.

The area for TAPI client server features will require a tremendous amount of testing and it’s late completion will result in issues for test. At this point all of these issues can’t be determined as the design for this area hasn’t been completed.

Legacy PBX testing is still not very well defined. Due to resource constraints, this area may not be tested to the fullest extent.

Platform testing is still a point of contention, as a result the specific platforms will probably not be tested to the extent they should be. Additionally, as there are no NT experts, nor are there are MIPS, PowerPC, or Alpha experts on the TAPI QA team, it is possible that bugs requiring a sophisticated understanding of a specific platform or of NT could go uncaught.

*1 Topic should be addressed in each project test plan

# SHIPPING THE PRODUCT

## Ship Criteria

The following Ship Criteria is subject to update once additional specifications are available.

NT-SUR Beta:

- The BVT tests must pass completely.

- 80% of the API tests must pass.

- The interoperability tests must pass such that each of the identified top TAPI applications are above a 80% pass rate.

- The client server tests must pass at a rate of 80%

- No active Severity 1, Priority 1 bugs against TAPI.

NT-SUR final product ship

- Not yet defined.

*1 Topic should be addressed in each project test plan

Building Golden Masters And Golden Verification

Golden Masters will be build by the OS build team.

The primary verification of these Golden Masters will be done by the corresponding product groups build teams, Test and PSS will verify the binaries and run BVTs on them.

*1 Topic should be addressed in each project test plan

## *1 Topic should be addressed in each project test plan

## Sign Off Requirements

In order to sign off on the product, test will require that all ship criteria be met, and that the Golden Master verification has been completed.

*1 Topic should be addressed in each project test plan

# History

*1 Topic should be addressed in each project test plan

## Document History/Revision

*1 Topic should be addressed in each project test plan

Louise Simmons - 9/20 First Draft

Louise Simmons - 10/2 Update and add Unimodem tests

Louise Simmons - 10/3 Fix format problems

Peter Jerkewitz   - 1/21 Update to include new testing structure given group expansion, Nashville scope changes, etc.

Peter Jerkewitz - 2/7/96 Final update for PSD and DSD deliverables.