1. Project:  NT Graphics

Revision history:

Name		Date		Comment

KentD		11/28/90	Initial Version

KentD		1/21/91	Updated Driver Descriptions

KentD		1/28/91	Updated Font Description

2. Milestones

Describe milestones in one or two sentences including what is accomplished and how its demonstrated.  These should correspond to the Project milestones.  Identify by the same name that's in the project report.  Don't include the date.  We'll get that off the Project.

The milestones will generally either be "generic" and require no further definition (such as, "functional specification complete") or will identify subsets of functionality described in a spec.

2.1 Self Hosted System

Graphics Engine

- Client Server Infrastructure -- Graphics Engine up and running as simple client/server.  Graphics Engine is running in separate process.  Client side DLL that set up connection between client and server and ships the calls across exists and works.  Supports multiple process and multiple threads per process.  Examples stubs in place for lowest level calls.  Demonstrated by running NT Graphics Test Environment.

- Quick & Dirty Source Bitmaps -- Scaffolding code for source bitmaps.  Demonstrated by blting bitmap to screen.

- Drawing Tool Functions -- Brush realization and associated support code.  Demonstrated by blting with a solid brush.

- Transforms -- All Win3 compatible transform calls.  Demonstrated by changing map mode and watching objects change size.

- Simple Text Out -- Ability to do TextOut to screen with monospace system font.  Uses default positioning, color, attributes, etc.  Font cache will not be implemented yet.  Performance will be slower than Win3.

- Simple Create Font -- Ability to do CreateFont of exact match to Win3.0 raster font.  AddFontResource and SelectObject will be functional.

- Color Palette Functions -- Win3 palette calls.

- Compile on MIPS -- All SHS graphics engine code successfully compiles with the MIPS compiler.

- Runs on MIPS -- All SHS graphics engine code successfully runs on the Jazz machine.

- Engine Complete for SHS -- All graphics engine code required for the SHS is done.

Raster Font Driver

- Raster Font Driver -- Font driver that conforms to NT IFI interface and reads Win3.0 raster font files.  Runs on x86 and MIPS.

DDI Spec

- First Draft Out for Review -- First draft of spec.  Complete and reviewed by NT Graphics group.

- Final DDI Spec -- Complete spec reviewed around company, presented to BillG.  Agreement from all necessary parties.

GDI Spec

- Draft GDI Compatible API Spec  -- Complete spec of all published Win3.0 GDI API calls updated for 32-bits and corrected to accurately reflect existing Windows product.  Reviewed within NT Graphics group.  Ready for distribution to ISVs.

- Final GDI Compatible API Spec -- Win32 GDI spec for published Win3.0 APIs that has been reviewed around company and by ISVs.  All outstanding issues settled.

- Draft GDI Undocumented Calls -- Draft of all needed undocumented calls for Win32 GDI.  Reviewed within NT Graphics group.

- Final GDI Undocumented Calls -- Spec of calls agreed between NT Graphics group and people who need them.

- Draft GDI Enhancement Spec -- Draft of all proposed enhancements to GDI APIs.  Drafts reviewed within NT Graphics group.  Calls ready for distribution around company and to ISVs.

- Final GDI Enhancement Spec -- Final spec of all enhancements to GDI APIs.  Agreed upon by development, program management, and marketing.

Metafile Design

- Draft Metafile Design -- First pass at Win32 Metafile design.  Draft reviewed within NT Graphics group.  Ready for distribution around company.  Include description of all calls, planned enhancements, and covers interoperability with Win16 calls.

- Final Metafile Design -- Calls, enhancements, and design agreed by development, program management, and marketing.

Display Drivers

- VGA Display Driver -- Functional display driver that supports calls needed by Window Manager for SHS that displays only ANSI windows.  Runs only on x86 platforms in 640 x 480 resolutions. Support for:

VGA Initialization

Color -- Solid Brushes

Cursor Support

DrvTextOut (font support)

Source Bitblts

Palette Support

- Jazz Display Driver -- Functional display driver that supports calls needed by Window Manager for SHS that displays only ANSI windows.  Runs only on MIPS platforms.  Supports Inmos 300B graphics chip in 1280 x 1024 x 8 mode.  Support for:

Initialization

Color -- Solid Brushes

Cursor Support

DrvTextOut (font support)

Source Bitblts

Palette Management

2.2  Software Development Kit

Graphics Engine

- Win3 font support -- Support for all Win3.0 font and text calls.  System is able to load all Win3 font files and display on screen. Performance improved over IDW font/text support.  We will not have support for Win3.1 calls, TrueType, font mapper, or any new functionality.

- Complete Bitmap support -- Support for Win3 level of functionality of Bitmaps, BitBlts, DIBitmaps and associated operations.  Performance may be lower than Win 3 retail.

- Filling -- Full support for all spec'ed filling modes and calls.

Display Drivers

- Complete VGA Display Driver -- Fully functional VGA display driver.  Implements all required functionality.  Some performance work still necessary.  Does not support Super VGA modes.  Additional work from SHS:

Dithered Brushes

Filling

Line Drawing

- Complete Jazz Display Driver -- Fully functional VGA display driver.  Implements all required functionality.  Some performance work still necessary.  Supports only 8 bit per pel mode.

Dithered Brushes

Filling

Line Drawing

Save/Restore Screen Bits

Note: some of these are engine simulations.  They are listed here to make this document easier to understand.

2.3  Product 1

Graphics Engine

- IFI Font Support -- Full support for installable, intelligent, font interface.  Support is explained in IFI Spec.

- Outline Font Support -- Support in engine and APIs for outline fonts.

- Full Text Support -- Support is rounded out for all Text functions in spec.  Includes support for vertical fonts.

- StretchBlt -- Engine support for StretchBlt.  All flavors of this call are fully functional.

- Wide lines -- Full, non-buggy support for drawing lines greater than one pel wide.

- Journal Files -- Full support for journal files.  (Not yet spec'ed).

TrueType Font Driver

- TrueType Font Driver --- Font driver that conforms to NT IFI interface and reads TrueType font files and passes outline fonts across the IFI.

Display Drivers

- Complete Super VGA Driver -- VGA Driver that supports high resolution modes of VGA Driver (1024 x 780 x 16 colors).  Additional work from SDK:

Compiling Blt

Multiple Desktops and monitors

Super VGA work

- Complete Jazz Display Driver -- Fully functional and tuned Jazz display driver.  Additional Work from the SDK:

Compiling Blt

Multiple Desktops and monitors

16-bit per pel

3.  Dependencies/Risks

- CFront -- owned by FloydR's group.  We need a CFront preprocessor that produces code that is accepted by both the x86 compiler and the MIPS compiler.  True C++ compilers would be nice, but may be too much to ask for.

- Win 3.1 feature freeze -- We have review the proposed changes to the win api for 3.1.  The affects on GDI are not large.  If they add tons of features at the last minute it could cause lots of problems, especially if we do not get to review the proposed APIs.

- Stable MIPS/Jazz Hardware Platform.  We need stable, non-buggy hardware to run on.  We need to have a sufficient number of machines for developers to test on.

- Stable NT and Win32 Base -- We are heavily dependant upon the base subsystem being available and real-time support for bugs.  Unstable builds can also cause us problems.

- Code sharing with DOS Win32.  This is more of a concern.  Will the NT Graphics engine be required to run on DOS?  What affects will this have on the design and implementation?

4.  Issues

Product Content.  Our single largest issue.  Which of the dozen areas of GDI enhancements will we have to do?  When will this list be narrowed down?  Will it really be the final list?

Undocumented Calls.  Are there undocumented calls that people are using that we will have to add to our product?  The plan of record is not to do undocumented calls.  Most were added for the window manager or printer subsystem and are not used anymore.