WINDOWS NT 1.0 to 1.0a UPGRADE: DESIGN

AUTHOR:  	SUNIL PAI

DATE:		Sept. 28, 1993.   Version 1.0.

REVISED: 	Dec. 8, 1993.  Version 1.1 (Rearranged to separate functionality which is not being implemented).

Jan 6, 1994. Version 1.2 (Added IMPLEMENTATION section to describe the sif entries to modify the registry)

REQUIREMENTS

1. Upgrade 1.0 to 1.0a.

2. Upgrade 1.0AS to 1.0aAS.

3. Upgrade 1.0 to 1.0a AS.  [WON'T BE IMPLEMENTED FOR 1.0a]

4. Implement safety features in upgrade, making sure that we don't end up with an unbootable system either because of some error during setup or due to external factors like power failure or user induced failure.

WORK INVOLVED IN UPGRADING

1. Copy over new versions of the files and new files that need to be always copied.

2. Make registry changes (1.0 -> 1.0a)

3. Make program group changes and the registry.  (1.0 -> 1.0a)

4. Do the Winnt-> AS changes if it is such an upgrade. [NOT IMPLEMENTED FOR 1.0a]

5. Generate a repair diskette for the new system.

6. Set up the new system for secure operation.

7. Do all the above in a safe manner.

ALTERNATIVES CONSIDERED

1. Upgrade in place.  That is upgrade our running tree to a 1.0a system.  The main problem with this is that we need to be careful we don't end up with an unbootable system.

2. Install a new version and upgrade information from the current tree.  The problems with this are that it is hard to clone a tree from the current tree and be sure we have everything we need.  Third party software is a big issue.  It is difficult to transfer configuration information from one tree to another.  Also one can never no where there are hard coded paths to stuff.   Also the disk space requirement prevents most people from using this approach.  The advantage in this is that it is safe.  If the new tree doesn't work, the old tree is still around.

We are choosing to upgrade in place.

ALGORITHM TO UPGRADE IN PLACE

Upgrade is done basically by text setup.  It is possible to run a utility to gather information from a running system and apply it as an answer to the questions asked by text setup, however this is not implemented for this release.   The following is the sequence of events in an upgrade.

- Text setup boots and asks for hardware information.  May ask for third party driver information.  This is solely for use during Setup and is not applied to the tree to be upgraded.

- Finds out all NT installations which can be upgraded by looking at the boot.ini/NVRAM variables.  It applies the following criteria to check if a system can be upgraded.

- An NT tree actually exists as described by the boot.ini/NVRAM boot set.

- Version as found from the registry on the tree is less than or equal to the current version.

- The type of NT ( WINNT/AS) is the same as our current product.

- The valid installations are presented to the user. The user can choose to upgrade an installation or choose a new tree for installation.

- If the user had attempted to upgrade the tree before, the user is warned about this and can choose to either reattempt the upgrade or install fresh into the same tree, backing up the hives.

- If the tree chosen for upgrade doesn't have enough space or its corresponding system partition doesn't have enough space, the user is warned about this.  The user can either exit setup and create enough space or choose another tree for upgrade or specify another tree to install.

Note that if there is a single tree for upgrade, all the analysis above is done without user input and then the user is presented with the appropriate dialog for input.

- If the user selects to cancel upgrade, he is given the choice of selecting a new partition / directory.  If the partition / directory he selects is the same one as the one offered to him before ( from the osloader or from the NT installations) the user is again offered the choice of upgrade / fresh install.  If he indicates he wants to install fresh we will clean out the NT tree except for the known hives which are renamed.

- If the user accepts upgrade, text setup marks the registry on the system with the upgradeinprogress value.  It then adds the system ( minus new network stuff  and hives and minus other files if a win31 system also present in same place) to the copy list and copies it.  The files are only copied if present on the target unless marked mandatory.  It also deletes files which have been removed from the product since 1.0.

- Does whatever registry modification is needed in the system hive:

- Deletes keys that have disappeared since 1.0.

- Add keys that have been added since 1.0 and the values within.

- Disables the network services from starting, storing the old start values.  Other services may also be disabled if they cause service controller popups.

- Sets up for winlogon to execute setup in upgrade mode (tell setup - it is an upgrade, - win31 also present in directory, - where source is.).

- Continue the boot.

- When winlogon executes setup in upgrade mode it does not block SAM initialization.  Just runs gui setup before running winlogon.

- Gui setup comes up, realizes it is an upgrade in initial.inf.  It does the following:

- [Do any registry modifications that can be deferred from the text setup stage to the gui stage].

- Make the product version and source entries.

- Calls network setup to upgrade the network.

- Sets up for setacl conversion.

- Prepares emergency repair diskette. (is it possible to hold hives as they may be big?)

- If  process succeeded delete local source if present and clear the UpgradeInProgress and SetupInProgress values.

- Invokes perfmon provided code to convert the old perfmon data into the new format.

- Reboots.

- If the above process fails then user can always install a fresh 1.0a system into the NT tree.

NETWORK UPGRADE (PROVIDED BY TERRYK)

1.	In text mode setup, the upgrade.inf file will copy all the network related inf files (oem*.inf) to the system with all the other setup files.

2.	During second boot (GUI) setup, it will do the following:

2.1.	Search under "Registry\Machine\Software\Microsoft\XXX\CurrentVersion\NetRules" (where XXX is the network components) and get a list of update inf file names and inf options. We will skip all the file name which ends with a number (i.e., oemnsv04.inf) because they may not belonged to Microsoft.

2.2.	Call each inf file with [Upgrade] option with the src path points to the CD or floppy disk. The new inf file will put the upgrade file list into the setup copy list. Meanwhile, the inf file will also upgrade the registry for the upgrade component (if necessary).

2.3.	If the update option list contains special component (i.e., TCP/IP, NetBT , streams,...), we will call the new inf file with [Install] option to install the new component. The new inf file should take care of the old components by either disable the components or remove the components from the registry directly.

2.4.	Call setup's [copyfilelist] to copy the upgrade files before we start the network control panel.

2.5.	Enable all the network services by changing the StartType value to the original one (which we saved during text mode setup).

2.6.	Start Network Control Panel Applet.

2.7.	Recompute binding

2.8.	Restart network

2.9.	Query domain name in Winnt->AS case and do necessary.[NOT IMPLEMENTED FOR 1.0A]

SAFETY DURING UPGRADE

Since we are upgrading in place, there are chances that midway through the upgrade we may fail and the user ends up with an unbootable system.  To guard against this we need to implement safety measures.  We are not implementing measures to let the user go back to the old system.  The user is only guaranteed to end up with a new system which boots.

Journalling was considered as a measure to implement safety, however it is too difficult to implement in the given timeframe.

What is implemented is the following:

- On failure the user can always reattempt upgrade.  Upgrade is designed in such a way that it can be reapplied any number of times without any restrictions.  If you fail during the upgrade process you can boot text setup again and reapply upgrade.

- In the remote possibility that upgrade just doesn't end up yielding a good system, the user can always install fresh into the same tree and Setup will back up the hives for the user.  Tools can be provided with the resource kit to extract information from the backed up hives and reapply them to the new hives.  The difficult part here may be the account information.

WINNT->AS UPGRADE  [NOT IMPLEMENTED FOR 1.0A]

On AS systems we need to provide for a WINNT->AS upgrade.   This can be a WINNT -> Primary Domain controller or a WINNT -> Backup Domain controller.  We are not considering WINNT->Backup Domain controller because of the following reasons:

- Most cases of an AS upgrade are going to be in environments where a person will upgrade his WINNT machine which has lots of accounts to a Primary Domain controller.

- Changing the WINNT to a backup domain controller involves changing the sid of the account domain to the sid of the Primary Domain controller and fixing any place where this sid appears.  This is definitely not trivial, if not impossible.

- The work involved will take us more than the 1.0a timeframe.

The work involved in converting a WINNT -> Primary Domain controller is:

- Text setup to set the registry to block SAM initilization on GUI Setup boot.  Also pass an input parameter to GUI Setup indicating that we have a WINNT-AS upgrade.

- During GUI Setup network setup queries domain name in Winnt->AS case and applies it to the registry.

-GUI Setup creates event "\NT_CONVERT_TO_AS" to inform Sam that the database needs to be converted and sets event "\INSTALLATION_SECURITY_HOLD" to ask SAM to start the process.

- SAM starts the conversion process and does the following:

- Create additional GlobalGroups:

- Domain Admins

- Domain Users

- Domain Replicator

- Change "None" GlobalGroup to "Users" GlobalGroup

- Create additional LocalGroups:

- System Operators

- Account Operators

- Print Operators

- Change ACLs in SAM

- Account Operators now used

- Delete PowerUsers LocalGroup [TBD: CAN THIS BE LEFT AROUND, THIS CAN SIMPLIFY THE UPGRADE]

- Signals event "\SAM_SERVICE_STARTED" once it is done.

- Setup waits on event "\SAM_SERVICE_STARTED"  which is signalled when initialization is done.

- Change the product type in the registry to AS.

- Does the stuff needed by LSA:

- Add a privilege to the administrators account.

- If Winnt -> AS creates the extra common program group to hold AS items.

IMPLEMENTATION

Brief Description of Registry Changes During Upgrade

- Copy over the new hives as systnew, softnew, deftnew.  These are available as templates for our use.

- Save the perflib data & disable the network components in the destination  hive.

- Recurse down the controlset001 in systnew and copy any keys/values NOT PRESENT in the destination. Do the same with the softnew hive.

- Delete all keys listed in the sif file.

- Add all keys / values listed in the sif file.

Sif Sections For Registry Upgrade:

1. The following section allows us to specify services to disable which may

cause popups when net services are disabled:

[NetServicesToDisable]

ServiceName1

...

2. The following section allows us to remove keys which have been removed

since the Windows NT 3.1 release.  The key is deleted recursively, all

subkeys are deleted too.

[KeysToDelete]

<RootName>, <RootRelativePath>

...

where <RootName> ::=  System | Software | Default | ControlSet

An example of this is:

ControlSet, Services\hpfs_rec.

3. The following sections allow us to add/change keys / values under keys which have changed since the Windows NT 3.1 release.  Most changes are picked up the recursive comparison of the hives that is executed first. New keys and values need not be listed in this section.  This section is to catch the following cases:

- When the hive has been changed since 511 and somebody changes the

same value again.

- When some value which already exists in the hive is changed.

[KeysToAdd]

<RootName>, <RootRelativePath> [, <ValueSection>]

...

If the <ValueSection> is not specified, the template hive is used to find out all subkeys/values to create under the root name.  If the <ValueSection> is specified it is of the following format:

[<ValueSection>]

<ValueName> [, <ValueType>, <ValueData>]

...

<ValueType> and <ValueData> are optional and when these are not specified the template hive is used to find out what these should be.  More often we do not need to use the <ValueType> and <ValueData>.  The only time we need to use these is when the data in the template hives is not what we want in the final registry.

Format of the value is the following:

a. Type REG_SZ:          name , REG_SZ,           "value string"

b. Type REG_EXPAND_SZ    name , REG_EXPAND_SZ,    "value string"

c. Type REG_MULTI_SZ     name , REG_MULTI_SZ,     "value string1", "value string2", ...

d. Type REG_BINARY       name , REG_BINARY,       byte1, byte2, ...

e. Type REG_BINARY_DWORD name , REG_BINARY_DWORD, dword1, dword2, ...

f. Type REG_DWORD        name , REG_DWORD,        dword

examples:

System, REG_SZ, lsass.exe

MyValue

Hello1, REG_EXPAND_SZ, "%SystemRoot%\nt\system32"

DeleteList, REG_MULTI_SZ, "file1" "file2" "file3"

Data, REG_BINARY, 00, 01, 02, 0a, 1f

VideoGroupOrder, REG_BINARY_DWORD, 00000001, 0000000a, 0000000f

Start, REG_DWORD, 00000003

REG_BINARY_DWORD is actually REG_BINARY however it lets us specify the binary data using dwords. All data in the value data is in hex, however don't prefix the data with 0x.  This is assumed.

See NETWORK UPGRADE section.