DCOM on Windows 95 (DCOM95)

(Bharat Shah, Murthy Srinivas, Peter Chiu, Satish Thatte, Vibhas Chandorkar)

Summary

This document lists the goals and describes the approach for delivering a product, DCOM95,  that incorporates DCOM functionality on Win95 systems.  It primarily focuses on comparing the functionality to that being delivered on NT SUR and other issues such as deliverables, dates and tasks.  Technical and implementation details are/will be covered in other documents.

Platform Goals

DCOM95:

- will be deployed and will function correctly on currently installed Win95 systems, i.e., pre-Nashville, incorporated into a service pack

- will also be tested on Nashville to ensure a smooth transition for end-users from Win95 to Nashville.  Nashville specific changes, none currently anticipated, will be available with Nashville or as a service pack to Nashville.

- will continue to support legacy apps, i.e., non-DCOM aware or enabled apps.

- will use the same ole32 code base as NT SUR (not cairole)

Functionality and feature set - Overview

The Win95 environment allows us to provide the same DCOM functionality as NT SUR with a few exceptions due to the lack of  support in Win95 for multiple logged-in identities, desktops and security features  etc.

Like its predecessor, DCOM95 will implement all local SCM functionality in shared memory.  In addition, all of  the object resolver functionality pertaining to local objects will also be implemented using shared memory.  A lightweight process will be responsible for remote pinging and handling incoming remote activation requests.  The LWP, will be started up on demand for remote pinging or optionally can be configured to be started up at login to handle incoming remote activation.  The 16-bit support will continue to be incorporated in olethk32.dll, compobj.dll, storage.dll and ole2.dll.

On NT SUR,  DCOM security piggybacks on Secure RPC.  We will do the same on Win95 and use existing mechanisms provided by Secure RPC.

Functionality and feature set - Beta 1

The deliverable for Beta 1 is a Win95 client only implementation.  In addition to local activation and OLE interaction, Win95 applications will be able to initiate remote activation requests.

- Incoming remote activation requests will not be honored.   Therefore no launch security configured or enforced.

- No restriction on remoting of interfaces.  It is essential that we allow interfaces such as IAdviseSink to be remoted.  We need to ensure that all remote interactions, by the client, ping server etc use the same set of credentials.

- activation and call level security cannot be configured via oleconfg nor will it be enforced by us.  However, applications can choose to roll their own security by using the appropriate DCOM APIs.  Note that features such as impersonation will not be available as the underlying OS does not provide the necessary support and therefore apps will have to be aware and compensate accordingly.

- no Appid support

Functionality and feature set - post Beta 1

After Beta 1, the major functionality that is planned is in the area of security.  Alex Mitchell will distribute a proposal for an IAccessControl interface that is common to NT and Win95.   Following that, work items for implementing the security functionality will be laid out.

Work items place holder:

- security (IAccessControl, call level, connect, dcomcnfg etc)

- performance

- incoming connect

- test development

- testing

- merging from surrogate tree into ole32 tree (post SUR)

Packaging and Deliverables

The deliverables will be packaged as a Service Pack and will consist of

- a new ole32.dll that incorporates all local functionality and outgoing remote activation requests

- ractping.exe that does remote pinging and listens for incoming remote activation requests

- dcomcnfg.exe that allows configuration of registry information that helps ractping.exe determine whether or not to respond to an incoming remote activation request

- new olethk32.dll, compobj.dll, storage.dll and ole2.dll to provide 16-bit compatibility as before.  The new versions are built from the ole32 tree and contain various bug fixes to date.

- new RPCRT4.DLL that incorporates the new WMSG functionality required for DCOM

- do we need to put together a toolkit for ISVs?

Milestones and Delivery Dates

- 4/23/96 - Internal Alpha drop.

- Local functionality only.  No remote functionality present

- pass oleutest (olebind, tmarshal, stgdrt and letest)

- Status: delivered 4/25/96

- 6/12/96 - Internal Beta1 drop for test pass by MartyH’s group.

- Alpha drop bug fixes

- + outgoing remote launch/connect + remote pinging

- pass dcom (Dkays) tests

- pass ctolecom tests (including dcom)

- pass ctletest tests

- 7/8/96 - Beta1 ship

- TBD - Internal Beta2 drop.  + incoming remote activation + incoming connect +security+performance

- TBD - Beta2 ship

- TBD - Final drop

- TBD - Final ship

Performance Goals

- No degradation of performance when running existing apps that do not use DCOM functionality (from previous Win95 OLE benchmarks)

- Remote activation overhead (??)

- Resource usage

ISV impact

Documentation Impact

Test Impact

Resource Allocation

Risk Factors

Task list (until Beta1)

- Development Tasks

- Win95 build environment setup and stabilized.

- Using NT headers and libraries (except for kernel32.lib) build non-DCOM version of OLE32.DLL.  (who: Murthy Srinivas, status: done)

- Run DRTs and BVTs (who: Murthy Srinivas, status: done)

- surrogate tree setup and verification (who: Steve Blanding, status: done)

- object resolver (local only)

- shared memory implementation on NT (who: Satish Thatte, status: done).  Note that this exists only to facilitate the development and debugging of the Win95 resolver.  It will never ship as part of NT.

- build for Win95 (who: Satish Thatte, status: done)

- check into surrogate tree (who: Satish Thatte, status: done)

- WMSG functionality in RPCRT4.DLL

- apartment threaded (who: Peter Chiu, status: done)

- free threaded (who: Peter Chiu, status: done ??)

- SCM and rest of OLE32 (local only)

- port and build for Win95 (who: Murthy Srinivas, status: done)

- Integration in surrogate tree

- merge, build and check SCM and OLE32 changes into surrogate tree (who: Murthy Srinivas,  Satish Thatte, status: done)

- Build oleutest, letest for Win95 (who: Murthy Srinivas, Satish Thatte, status: done)

- Code review (dcomrem changes only) (who: Rick Hill, status: done)

- merge NT SUR Beta-2 ole32 tree changes into surrogate tree (who: Murthy Srinivas, status: done)

- ç============ remaining development tasks ==========è

- remote pinging w/ shared mem object resolver on NT (who: Satish Thatte, start: 4/23/96, end: 5/23/96, status: in progress)

- merge post Beta-2 ole32 tree changes into surrogate tree.  Run oletest, ctolecom and ctoleui regression tests  (who: Satish Thatte, start: 5/24/96, end: 5/30/96)

- ractping.exe - wrapper for remote pinging & remote pinging  on Win95 (who: Satish Thatte, start:5/30/96, end:5/31/96 )

- security apis(who:Satish Thatte, start:4/23/96, end: 5/24/96)

- Build OLE Dkays DCOM tests (who: Steve Blanding, start: 5/23/96, end: 5/24/96)

- outgoing remote launch/connect(who: Murthy Srinivas, start: 5/30/96, end: 5/31/96)

- Test Development Tasks

- Build and validate CTOLECOM tests, local only but includes free threading  (who: Chris Boaro, start: 5/13/96, end: TBD, status: in progress)

- Build CTOLECOM tests dcom tests  (who: Chris Boaro, start: TBD, end: 5/27/96, status: done)

- Testing By Developers

- Pass DRTs : olebind, tmarshal, stgdrt, letests (who: Murthy Srinivas, Satish Thatte, Peter Chiu, status: done)

- Alpha Testing (local only) (app testing: Kim Karrick, Lana Mitchell, debugging and bug fixing: Murthy Srinivas, Satish Thatte, Peter Chiu, start: 4/25/96, end: 5/24/96)

- 32/32 interop (start: 4/25/96, end: 5/3/96, status: done)

- 16/32 & 16/16 interop (start: 5/6/96, end: 5/15/96, status: done)

- OLE 1.0/2.0 interop (start: 5/16/96, end: 5/24/96, status: in progress)

- continue periodic app testing (start: 5/27/96, end: 6/10/96)

- Pass CTOLECOM tests, local only  with free threading (who: Murthy Srinivas, Peter Chiu, start: 4/25/96, end: 5/24/96, status: in progress)

- Pass CTOLEUI tests (who: Steve Blanding, Murthy Srinivas,  start: 4/25/96, end: 5/24/96, status: in progress)

- Pass OLE Dkays DCOM tests (who: Murthy Srinivas, Satish Thatte, start: 6/3/96, end: 6/5/96)

- Pass CTOLECOM dcom tests (who: Murthy Srinivas, Satish Thatte, start: 6/6/96, end: 6/10/96)

- Miscellaneous Tasks

- Building and Legoizing (who: Murthy Srinivas, start: TBD, end: ongoing)

- Setup changes (who: TBD, start: TBD)